## Slide 1: Rapid Product Development Meeting 9
Richard W. Roberts
UCSD Extension

## Slide 2: Agenda
  Software Development - Not
  Review
  NPI ala SOLAR
  Review of some eloquent designs
  Minimum of 1 Hour for Project Work

## Slide 3: Humor

## Slide 4: Humor 2

## Slide 5: Class Goals
Establish a sense of what is required to foster rapid product development (RPD) into the next century.
Evaluate the tools available to facilitate the implementation of RPD
Evaluate the cultural requirements for successful RPD implementation

## Slide 6: What is Rapid Product Development
The expeditious process of reacting to a customer requirement, developing product concepts, formulating a final design, and producing a high quality marketable product
A Philosophical change in the way business is done.

## Slide 7: Why Rapid Product Development?
Time to market is now the most critical factor controlling the profitability of any commercial enterprise.
Time is a strategic weapon, more important than money, productivity, quality, and innovation, because it encompasses them all.

## Slide 8: What is Design?
Design is the process of converting information that characterizes the needs and requirements for a product into knowledge about that product and its implied processes.
  Problem Definition
  Creative Process
  Analytical Process
  Ultimate Check

## Slide 9: What is Design?
Life-Cycle Engineering emphasizes early in the product’s development:
  (1) failure modes and reliability issues;
  (2) availability of spare parts;
  (3) diagnostic tools and personnel;
  (4) customer service and maintainability;
  (5) product installation requirements;
  (6) anticipation of upgrades;
  (7) logistics of supporting above
  (8) ease and safety of use;
  (9) products eventual recycling and disposal.

## Slide 10: What is World Class Manufacturing?
World Class Manufacturer denotes an organization that views manufacturing as a competitive asset, employs technology to enhance its overall operations, including manufacturing, and as a consequence competes effectively in the international marketplace.

## Slide 11: What is World Class Manufacturing?
Common Characteristics of a World Class Manufacturer
  Focus on Customers
  Quality driven
  Elimination of waste
  Significant employee involvement
  Continuous improvement of product and process

## Slide 12: What is World Class Manufacturing?
Characteristics of a leader of a world class organization are:
  Clear vision of where the company is going
  Flexible enough to deal with change
  Willing to empower all levels of the organization to make their own decisions
  Satisfy customers needs while keeping control of the organization
  Driven by quality and the need to reduce all types of waste.

## Slide 13: System Approach to Design
Reason for system approach.
  In the first 10% of total time it will take to design a product over 85% of the final cost is determined and committed.
By involving all facets of the company early these decisions can be refined early enough to insure success.

## Slide 14: Why a Systems Approach?

## Slide 15: Hindrances to effective design
NIH - Not invented here syndrome
We’ve always done it this way!
No Corporate Vision
Lack of management commitment
Failure to understand customer needs
Lack of team input
It’s not a proven design!
NO!

## Slide 16: The Customer
Most Important Part of Any Business Enterprise
  Why else be in business?
Establishes the need for a product
Establishes the requirements for a product

## Slide 17: The Customer
The central belief of the product development process is that products should reflect the customers’ desires and tastes.

## Slide 18: The Customer - Attributes
($) Costs - Can I afford it?
(A)vailability - Can I find it?
(P)ackaging - Does it look good?
(P)erformance - Can it do what I want it to do?
(E)ase-of-use - Do I know how to use it?
(A)ssurances - Will it last?
(L)ife Cycle Costs - Cost to use.
(S)ocial Standards - What do others think?

## Slide 19: The Customer - Requirements

## Slide 20: Quality Function Deployment
Origins of Name

## Slide 21: Quality Function Deployment
QFD is a pointed way of listening to customers to learn exactly what they want, and then using a logical system to determine how best to fulfill those needs with available resources.
QFD is a team builder, provides focus
Provides road to show how each step from design to delivery helps meet customer requirements

## Slide 22: Quality Function Deployment
Answers three basic questions
  What are the qualities the customer desires?
  What function(s) must this product serve and what functions must we use to provide this product of service
  Based on the resources we have available, how can we best provide what our customer wants
Notes: <number>
<footer>
<header>
07/28/26

## Slide 23: QFD Benefits
Shorter Development Cycles
None of the Traditional Trade-offs
Lower Costs, Greater Productivity
Commonly, a reduction in costs of 50% and 200% increases in productivity
Notes: <number>
<footer>
<header>
07/28/26
Development efforts are placed up-front of program rather than the end
Focus on planning and problem prevention
Area that the Japanese feel western society fails miserably - fire fighting teams
Trade offs between quality, schedule, cost our model says these are in conflict with each other.
Quality can be improved with more money.
Faster to market by reducing certain steps
To Maintain quality we manage the tolerance stack-up
Japanese decide what is important and design products to reduce variation

## Slide 24: QFD - Traditional Trade offs
The LAWS OF NATURE
  Product quality can be improved only if a company spends more money
  Product cost can be lowered if the product or process is cheapened.
  A product can be brought to market sooner if certain steps are omitted, or if extra money is spent to speed up certain operations

## Slide 25: QFD - US Approach
Everything is important
Manage the tolerance stackup
React to customer problems
Notes: <number>
<footer>
<header>
07/28/26

## Slide 26: QFD - Japanese Approach
Decide what is important
Design to reduce variation
Optimize the product

## Slide 27: The QFD System
QFD Model
  Objective Statement
  Whats
  Importance Ratings
  Correlation Matrix
  Hows
  Target Goals
  Relationship Matrix
  Customer Competitive Assessment

## Slide 28: The QFD System
QFD Model - cont’d
  Technical Competitive Assessment
  Probability Factors
  Absolute Score
  Relative Score

## Slide 29
Hows
Target Goals
Relationship
Matrix
Technical Competitive
Assessment
(How Muches)
Probability Factors
Relative Score
Absolute Score
Customer
Competitive
Assessment
Whats
Importance Ratings
Objective
Correlation
Matrix
QFD MODEL

## Slide 30: Fulfilling Customer Requirements

## Slide 31
QFD in Product Development
Notes: <number>
<footer>
<header>
07/28/26

## Slide 32: Teams
What is a team?
  An IP2D2 team is multidisciplinary, collaborative, flexible, and responsive
  The Football Team Analogy
    functions as a single unit
    the team has a common goal
    each member has a specific assignment that must be completed
    each member’s contribution is essential to the team’s success
    the combined effort of the team result in better solutions
    the team has a leader
    the organization is on the sidelines providing guidance and resources
Notes: <number>
<footer>
<header>
07/28/26

## Slide 33: Teams
The most distinguishing characteristic of a team is that its members have, as their highest priority, the accomplishment of team goals.
The team is easily defined, it is people doing something together.
  It’s not the something that makes a team it the together part.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 34: Teams
Deming’s major lesson from Japan:
  people are important
Types of Teams
  Committees
  Task Forces
  Quality Circles
  Project Groups
Notes: <number>
<footer>
<header>
07/28/26

## Slide 35: Teams - Creating a Team
The common myth among managers is that to get a team you just bring a number of people together (preferably compatible with one another), let them work and meet together and “voila” a team!
Notes: <number>
<footer>
<header>
07/28/26

## Slide 36: Teams - Creating a Team
The stages of building a team.
  Searching
  Defining
  Identifying
  Processing
  Assimilating/Reforming
Notes: <number>
<footer>
<header>
07/28/26

## Slide 37: Teams - Motivation
How many people are here only for the Money?
  (SHOW ME THE MONEY!)
What motivates people?
Notes: <number>
<footer>
<header>
07/28/26

## Slide 38: Teams - Motivation
Five step for building value into People’s work
  Tell People what you expect them to do.
  Make the work valuable to the person
  Make the work doable
  Give feedback
  Reward Successful performance
Notes: <number>
<footer>
<header>
07/28/26

## Slide 39: Teambuilding Roles
There is one role that all members must assume:
  LISTENING!
Notes: <number>
<footer>
<header>
07/28/26

## Slide 40: Team Selection for Design
Get creative flexible people with differing experiences and backgrounds
Tap all functions in the company
Establish the core group of about 10-15 people max.
Choose no more than one half of the team from any one group.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 41: Team Selection for Design
Including but limited to:
  Design
  Manufacturing
  Production Engineers
  Finance
  Sales and Marketing
  Service and parts
  Purchasing
  Suppliers
Notes: <number>
<footer>
<header>
07/28/26

## Slide 42: Team Selection for Design
Best results if:
  There are 10 or fewer members
  Members are volunteers
  Members from beginning to end
  Full time
  Report only to the team leader
  Includes all company functions
  Members are collocated together
  Members relish accepting responsibility and working on a team
  Members are the source of most ideas and creativity
Notes: <number>
<footer>
<header>
07/28/26

## Slide 43: New Product Engineering
All terms about concurrent type engineering express the same concept, that of a multidisciplinary team working together to create a new product and its associated processes in a expeditious time frame.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 44: New Product Engineering
Notes: <number>
<footer>
<header>
07/28/26

## Slide 45: Concurrent Engineering
Ideal Method
Notes: <number>
<footer>
<header>
07/28/26

## Slide 46: Concurrent Engineering
Time to Market is enhanced dramatically
Notes: <number>
<footer>
<header>
07/28/26

## Slide 47: Concurrent Engineering IP2D2
Notes: <number>
<footer>
<header>
07/28/26

## Slide 48: Idea Generation
Where do Ideas for products come from?
  Basic Research on products
  Basic Research on processing
  Accidental Discovery (serendipity)
  “Just got the idea”
  Organizational Encouragement
  Corporate “think tanks”
Notes: <number>
<footer>
<header>
07/28/26

## Slide 49: Idea Generation
Techniques to generate breakthrough new product ideas
  Think “outside the box”
  The 3R’s
    record
    recall
    reconstruct
Notes: <number>
<footer>
<header>
07/28/26

## Slide 50: Idea Generation
Techniques to generate breakthrough new product ideas
  The M-Curve
Notes: <number>
<footer>
<header>
07/28/26

## Slide 51: Idea Generation
Techniques to generate breakthrough new product ideas
  Think on the Verge of Possibilities
  Effective Idea generation includes devoting time to both divergent and convergent thinking.
  Divergent thinking occurs when you expand thinking to record and recall a high volume of ideas
Notes: <number>
<footer>
<header>
07/28/26

## Slide 52: Idea Generation
Brainstorming
  Avoid Judging
  record a high volume of ideas
  build on other ideas
  seek new or interesting combinations of ideas.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 53: Product Architecture
How do you create the product architecture?
  Create a schematic of the product
    diagram each function of the machine
  Cluster the elements of the schematic
    group into logical chunks
  Create a Rough Geometric Layout
    Conceptual Design
Notes: <number>
<footer>
<header>
07/28/26

## Slide 54: Product Architecture
Questions to ask in the Product Architecture Phase
  Upgrades
  Consumables
  Add-ons?
  Environments
  Other Models
  Standardization
  Performance
Notes: <number>
<footer>
<header>
07/28/26

## Slide 55: Product Embodiments
Many different ways to get the end
  how do you decide?
  most important phase for multidisciplinary approach
Notes: <number>
<footer>
<header>
07/28/26

## Slide 56: Product Embodiments
Example Methods for Making a Right Angle Reinforce-ment
Notes: <number>
<footer>
<header>
07/28/26

## Slide 57: Product Embodiments
Summary
  Many ideas are required to produce the best concepts for the most “ideal” solution.
  The team is the best platform for narrowing down the concepts
  There is no “best” solution.
  Resolve all compromises in the favor of the customer.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 58: Failure Mode and Effects Analysis
An FMEA is a systematic method of identifying and preventing product and process problems before they occur.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 59: FMEA
Why
  Used in both design and manufacturing process to reduce cost by identifying potential product failures early in the development process
  results in a more robust process that reduces the need for after the fact corrective action
Notes: <number>
<footer>
<header>
07/28/26

## Slide 60: FMEA
Results
  effective use has had a positive impact on many organizations bottom line.
  Reduces product defects
  Helps mistake-proof processes
  improves customer satisfaction
Notes: <number>
<footer>
<header>
07/28/26

## Slide 61: FMEA
Overview of the FMEA Process
  Team Based
  Objective is to look at all of the ways that a process or product can fail.
  List Features
  List Potential Failure Modes
Notes: <number>
<footer>
<header>
07/28/26

## Slide 62: FMEA
Overview of the FMEA Process
  Evaluate the risk of failure
    Severity - The consequence of failure
    Occurrence - The probability of failure
    Detection - The probability of the failure being detected before the effect is realized
  Assess a Risk Priority Number
  Rank the needs for corrective action
Notes: <number>
<footer>
<header>
07/28/26

## Slide 63: Computer Tools
The tools available for the computer make the process of Rapid Product Development easier to achieve.
This is due mainly to the speed at which things can now be accomplished.
Notes: <number>
<footer>
<header>
07/28/26

## Slide 64: Design of Experiments
The experiment we are concerned with is the process. A properly designed process can reduce variability, improve yields, reduce development time and reduce cost.
The technique called Design of Experiments can be used to quickly test multiple parameters and focus on the most important.

## Slide 65: Design of Experiments

## Slide 66: Design of Experiments
A designed experiment is a test, or a series of tests, in which purposeful changes are made to the inputs of a process or system so that one may observe and identify the reasons for changes in the outputs.

## Slide 67: Design of Experiments
Why is DOE so important to us?
  It allows a reduction in the total number of test required to be run to derive a statistically significant result.
  Typical testing (or factorial testing) for a 2 factor, 2 level test would require at least 4 (22) tests. Three factors 2 levels would require 8 (23). Four factors 2 levels would require 16 (24)
  Known as 2k factorial analysis.

## Slide 68: Design for X
Design for X is a general topic concerning taking several X’s into consideration in the design.
These X’s can be
  Manufacturibility
  Predictability
  Maintainability
  reliability
  Serviceability
  the “ibilities”

## Slide 69: Design for X
The concept being that all important factors concerning a design be considered.
“The best design is the simplest one that works”
        Albert Einstein
It started as Design for Manufacturability and has evolved and is evolving to include all other aspects of the lifecycle.

## Slide 70: Design for X
The Economic Importance of Manufacturing
  World Wealth comes from three sources
    What is removed from the ground
    What is grown from the ground
    What is manufactured
So, ensuring that a design is economical to make is important!

## Slide 71: Design for X
Combining all of the lists produces a list of factors to be optimized for the ideal product
  Function and Performance
  Safety
  Long-term quality
  Manufacturibility
  Environmental friendliness
  Serviceability
  User friendliness
  Appearance
  Features
  Short time to market

## Slide 72: Product Cost Analysis
Why is product cost important?
  Building a product that costs too much is not profitable.
  Building a cheap product that doesn’t meet the customer’s needs is not profitable.
  Profit is the goal of a manufacturing company.
  Cost is most often the basis of corporate decisions

## Slide 73: Product Cost Analysis

## Slide 74: Product Cost Analysis
Spreadsheet Models allow what-ifs and can help derive tradeoff rules:

## Slide 75: Product Cost Analysis
Cost of Time
  using a spreadsheet model a tangible cost of time in developed
  Why do you think time to market is so important?

## Slide 76: Integration of the Design Process
The incorporation of the multidisciplinary team helps integrate the human side of the design process.
New Computer tools are available which help integrate the design from the implementation point of view.
  Such as those previous demonstrated.

## Slide 77: Integration of the Design Process
The utilization of modern data development, analysis, and visualization does not create a part.
Many designers has believed they are finished at the time a design is “done”
The next step in the design process and as part of the design process is prototype development.

## Slide 78: Rapid Prototype Development
RP Advantages
  results in a time savings of 50% to 90% over traditional modeling methods

## Slide 79: Rapid Prototype Development
Rapid Prototyping is the final step in the “design” phase. It demonstrates that the physical characteristics of the design are right, the data represents the correct configuration of the part and that the data can be safely used to create parts.

## Slide 80: New Product Introduction
Caterpillar and Solar’s implementation of Rapid Product Development is embodied in the New Product Introduction process.
Provides a systematic approach for integrated and concurrent activities for products and related activities.
Mission is to substantially reduce development costs and time-to-market

## Slide 81: New Product Introduction
Four Phases
  Market Requirements
  Product Planning
  Development
  Production
Sound like the 4 phases of QFD?

## Slide 82: New Product Introduction
Four Phases

## Slide 83: New Product Introduction
The cross-functional NPI team is the focal group that guides the program through its phases to a smooth transition to the market place.

## Slide 84: New Product Introduction
The NPI process is the Solar version of Rapid Product Development.
  It covers all of the same topics and theories previously discussed, but renames some.

## Slide 85: Final Project Requirements
Description of the problem
Objective
QFD Matrix
Description/Drawings of Product
Failure Mode Effects Analysis
Changes that resulted from Analysis
Final Drawings and/or Model
Experiments required to prove design
Implementation schedule and Estimated Cost
Team evaluation form signed by all members

## Slide 86: Homework
Complete Projects
There will be a 30 minute preparation time next week at the beginning of class.
Then all teams will present project.
Use viewgraphs if possible to make it easier to see.

## Slide 87: Next Week
Project Completion Time
Project Presentations
Discussion
Wrap up