(Developed by Jim Wells of the Software Engineering Process Office at SPAWAR Systems Center San Diego)

IEEE/EIA 12207 was adopted for use by the Department of Defense on May 27, 1998, replacing MIL-STD-498.  It is packaged in three parts:

- IEEE/EIA 12207.0, Standard for Information Technology-software life cycle processes. This contains ISO/IEC 12207 in its original form and six additional annexes.

- IEEE/EIA 12207.1, Standard for Information Technology-software life cycle processes-Life cycle data.  Provides additional guidance on recording life cycle data.

- IEEE/EIA 12207.2, Standard for Information Technology-software life cycle processes-Implementation considerations. Provides additions, alternatives, and clarifications to the ISO-IEC 12207's life cycle processes as derived for U.S. practices.

IEE/EIA 12207.0

Clause 1-Scope.

Purpose: This International Standard establishes a common framework for software life cycle processes, with well-defined terminology, that can be referenced by the software industry. It contains processes, activities, and tasks that are to be applied during the acquisition of a system that contains software, a stand-alone software product, and software service and during the supple, development, operation, and maintenance of software products. Software includes the software portion of firmware.

Clause 2-Normative references

Clause 3-Definitions

Clause 4- Application of this International Standard

4.1.1 Life cycle processes - This Standard groups the activities that may be performed during the life cycle of a software into five primary processes, eight supporting processes, and four organizational processes. Each process is divided intro a set a activities; each activity is divided into a set of tasks.

| The Five Primary Processes (see Clause 5 for details) |  |
| --- | --- |
| Acquisition | Defines the activities of the acquirer, the organization that acquires a system, software product, or software service. |
| Supply | Defines the activities of the supplier, the organization that provides the system, software product or software service to the acquirer. |
| Development | Defines the activities of the developer, the organization that defines and develops the software product. |
| Operation | Defines the activities of the operator, the organization that provides the service of operating a computer system in its live environment for its users. |
| Maintenance | Defines the activities of the maintainer, the organization that provides the service of maintaining the software product; that is, managing modifications to the software product to keep it current and in operational fitness. This process includes the migration and retirement of the software product. |

(12207.0 clause 4, continued)

| The eight Supporting Life Cycle Processes (see Clause 6 for details) |  |
| --- | --- |
| Documentation | Defines the activities for recording the information produced by a life cycle process. |
| Configuration management | Defines the configuration management activities. |
| Quality Assurance | Defines the activities for objectively assuring that the software products and processes are in conformance with their specified requirements and adhere to their established plans. Joint reviews, Audits, Verification and Validation may be used as techniques of Quality Assurance. |
| Verification | Defines the activities( for the acquirer, the supplier, or an independent party) for verifying the software products and services in varying depth depending on the software project. |
| Validation | Defines the activities (for the acquirer, the supplier, or an independent party) for validating the software products of the software project. |
| Joint Review | Defines the activities for evaluating the status and products of an activity. This process may be employed by any two parties, where one party (reviewing party) reviews another party (reviewed party) in a joint forum. |
| Audit | Defines the activities for determining compliance with the requirements, plans, and contract. This process may be employed by any two parties, when one party (auditing party) audits the software products or activities of another party (audited party). |
| Problem resolution | Defines a process for analyzing and removing the problems (including nonconformances), whatever their nature or source, that are discovered during the execution of development, operation, maintenance, or other processes. |

| The four Organizational Life Cycle Processes (see Clause 7 for details) |  |
| --- | --- |
| Management | Defines the basic activities of the management, including project management, related to the execution of a life cycle process. |
| Infrastructure | Defines the basic activities for establishing the underlying structure of a life cycle process. |
| Improvement | Defines the basic activities that an organization (that is, acquirer, supplier, developer, operator, maintainer, or the manager of another process) performs for establishing, measuring, controlling, and improving its life cycle process. |
| Training | Defines the activities for providing adequately trained personnel. |

Relationship of 12207's Life Cycle Processes:

MANAGEMENT

SUPPLY

OPERATION

MAINTENANCE

DEVELOPMENT

ACQUISITION

DOCUMENTATION

JOINT REVIEW

SUPPORTING PROCESSES

CM

QA

PROB. RES.

AUDIT

VERIFICATION

VALIDATION

contract

INFRASTRUCTURE

TRAINING

IMPROVEMENT

ORGANIZATIONAL PROCESSES

•

12207.0 Clause 5 - Primary life cycle processes

5.1: The Acquisition Process

| Activity | Tasks (paraphrased) | 12207.1 Information Item guidelines |  |
| --- | --- | --- | --- |
| 5.1.1 Initiation | .1 Describe concept or need for product .2 Analyze system requirements .3 Approve analyzed requirements .4 Define software requirements .5 Use Devel. Process for .2 and .4 .6 Consider acquisition options .7 Evaluate off-the-shelf products .8 Document and execute acquisition plan .9 Document acceptance criteria | Desc, Record Specification Description Record Plan Record | 6.3 Concept OD 6.24 SRS 6.22 SRD 6.1 Acquisition Plan |
| 5.1.2 Request for Proposal Preparation | .1 Document acquisition requirements (RFP) .2 Tailor Standards .3 Define contract milestones and audits .4 Give requirements to performer | Record |  |
| 5.1.3 Contract prep and update | .1 Establish selection procedure .2 Select supplier based on evaluation .3 Get inputs on tailoring this Standard .4 Prepare and negotiate contract .5 Negotiate changes to contract | Record |  |
| 5.1.4 Supplier monitoring | .1 Monitor suppliers activities iaw 6.6 and 6.7 .2 Cooperate with timely resolutions |  |  |
| 5.1.5 Acceptance and completion | .1 Define acceptance tests and procedures .2 Conduct acceptance review and testing .3 Perform CM after acceptance | Procedure | 6.28 T/VPr |

5.2 The Supply Process

| Activity | Tasks (paraphrased) | 12207.1 Information Item guidelines |  |
| --- | --- | --- | --- |
| 5.2.1 Initiation | .1 Review RFP, policies, regulations .2 Decide to bid or accept contract | Record -- | -- -- |
| 5.2.2Preparation of response | .1 Prepare proposal in response to RFP | -- -- | -- -- |
| 5.2.3 Contract | .1 Negotiate and enter into contract .2 Mod contract per change mechanism | -- -- | -- -- |
| 5.2.4 Planning | .1 Define management and quality assurance .2 Select a software life cycle model .3 Plan management, assurance, resources .4 Evaluate make-or-buy decision .5 Document project management plans | -- Description Plan Plan Plan | -- -- 6.11 Proj Mgmt Plan 6.11 Proj Mgmt Plan 6.11 Proj Mgmt Plan |
| 5.2.5 Execution and control | .1 Execute project management plans .2 Develop, Operate, or Maintain iaw process .3 Monitor progress, identify problems .4 Control subcontractors iaw Acq. Process .5 Interface with IV&V and test agent .6 Interface with others per contract and plans | -- -- -- Procedure -- -- | -- -- -- -- -- -- |
| 5.2.6 Review and evaluation | .1 Coordinate contract reviews .2 Support meetings, reviews, tests, audits .3 Conduct V&V per 6.4 and 6.5 .4 Report evaluations, audits, tests to acquirer .5 Provide access to facilities .6 Perform quality assurance iaw 6.3 | -- -- -- -- -- -- -- | -- -- -- -- -- -- -- |
| 5.2.7 Delivery and completion | .1 Deliver the product per contract .2 Support acquirer with product per contract | -- -- | -- -- |

(12207.0 Clause 5, continued)

5.3 The Development Process

| Activity | Tasks (paraphrased) | 12207.1 Information Item guidelines |  |
| --- | --- | --- | --- |
| 5.3.1 Process Implementation | .1 Define software life cycle model .2 Document and control outputs .3 Select and use standards, tools, languages .4 Document development plans .5 Deliver all needed products | -- -- -- Plan, Desc -- | -- -- -- 6.5 DPP, 6.17 SDSD -- |
| 5.3.2 System requirements analysis | .1 Specify system requirements .2 Evaluate requirements against criteria | Specification Spec, Record | 6.26 SRS 6.26 SRS, 6.6 SRER |
| 5.3.3 System architectural design | .1 Establish top-level architecture .2 Evaluate architecture against criteria | Description Desc, Record | 6.25 SARAD 6.25 SARAD, 6.6 SAER |
| 5.3.4 Software requirements analysis | .1 Document software requirements .2 Evaluate requirements against criteria .3 Conduct joint reviews iaw 6.6 | Desc Desc, Record -- | 6.22 SRD, 6.30 UDD 6.22 SRD, 6.6 SRER -- |
| 5.3.5 Software architectural design | .1 Transform requirements into architecture .2 Document top-level design for interfaces .3 Document top-level design for database .4 Document preliminary user documentation .5 Document preliminary test requirements .6 Evaluate architecture against criteria .7 Conduct joint reviews iaw 6.6 | Description Description Description Description Plan Desc, Record -- | 6.12 SAD 6.19 SIDD 6.4 DBDD 6.30 UDD 6.27 T/VP 6.12 SAD, 6.6 SAER -- |
| 5.3.6 Software detailed design | .1 Document design for each component .2 Document design for interfaces .3 Document design for database .4 Update user documentation .5 Document unit test requirements .6 Update integration test requirements .7 Evaluate detailed design against criteria .8 Conduct joint reviews iaw 6.6 | Description Description Description Description Plan Plan Rec, Desc -- | 6.16 SDD 6.19 SIDD 6.4 DBDD 6.30 UDD 6.27T/VP 6.27T/VP 6.6 DDER, 6.16 SDD -- |
| 5.3.7 Software coding and testing | .1 Document each unit, database and tests .2 Conduct and document unit testing .3 Update user documentation .4 Update integration test requirements .5 Evaluate code and test results | Desc, Rec, Proc Report Description Plan Rec, Plan | 6.4 DBDD, 6.24 SCR, 6.28 T/VPr 6.29 T/VRR 6.30 UDD 6.27T/VP 6.7 EOCR,6.6 SCTRE, 6.24SCR, 6.27T/VP |
| 5.3.8 Software integration | .1 Document integration plans .2 Conduct and document integration tests .3 Update user documentation .4 Document qualification tests .5 Evaluate plans and tests against criteria .6 conduct joint reviews iaw 6.6 | Plan, Proc Report Description Proc Proc, Desc Record, Plan | 6.18 SIP, 6.28 T/VPr 6.29 T/VRR 6.30 UDD 6.28 T/VPr 6.28 T/VPr, 6.30 UDD 6.6 SIER, 6.18 SIP |
| 5.3.9 Software qualification testing | .1 Conduct and document qualification testing .2 Update user documentation .3 Evaluate tests against criteria .4 Support audits iaw 6.7 .5 Prepare product for next phase | Report Description Record -- Record | 6.29 T/VRR 6.30 UDD 6.6 SIER -- 6.24 SCR |
| 5.3.10 System integration | .1 Integrate software with hardware & others .2 Document integration tests .3 Evaluate integrated system against criteria | Report Procedure Record | 6.29 T/VRR 6.28 T/VPr 6.6 SQTER |
| 5.3.11 System qualification testing | .1 Conduct and document qualification tests .2 Evaluate system against criteria .3 Support audits iaw 6.7 .4 Prepare product for installation | Report Record -- Record | 6.29 T/VRR 6.6 SER -- 6.24 SCR |
| 5.3.12 Software installation | .1 Plan installation in target environment .2 Install software iaw plan | -- -- | -- -- |
| 5.3.13 Software acceptance support | .1 Support acquirer's acceptance tests .2 Deliver product per contract .3 Provide training per contract | Report Record -- | 6.29 T/VRR 6.24 SCR -- |

(12207.0 clause 5, continued)

5.4 The Operation Process

| Activity | Tasks (paraphrased) | 12207.1 Information Item guidelines |  |
| --- | --- | --- | --- |
| 5.4.1 Process implementation | .1 Document operational activities .2 Document problem tracking procedures .3 Document product testing procedures | Plan Procedure Procedure | 6.9 Op. Process Plan -- -- |
| 5.4.2 Operational testing | .1 Conduct operational testing .2 Test software code and databases | -- -- | -- -- |
| 5.4.3 System operation | .1 Operate per user documentation | -- -- | -- -- |
| 5.4.4 User support | .1 Assist users as requested .2 Track user requests (Maint. Process) .3 Provide problem work-around solutions | Record Description -- | -- 6.2 Change Request -- |

5.5 The Maintenance Process

| Activity | Tasks (paraphrased) | 12207.1 Information Item guidelines |  |
| --- | --- | --- | --- |
| 5.5.1 Process Implementation | .1 Document maintenance activities .2 Document problem tracking procedures .3 Manage modifications to the system | Plan, Proc Procedure Procedure | 6.8 Maint. Process Plan -- -- |
| 5.5.2 Problem and modification analysis | .1 Analyze problem reports .2 Replicate or verify problems .3 Develop modifications .4 Document problems, analysis, fixes .5 Get modifications approved per contract | -- -- -- Request -- | -- -- -- 6.2 Modification Request -- |
| 5.5.3 Modification implementation | .1 Document where changes are needed .2 Implement mods (use Devel. Process) | Record | -- -- |
| 5.5.4 Mainten-ance review/ acceptance | .1 Review integrity of modified system .2 Get approval for modifications per contract | -- -- | -- -- |
| 5.5.5 Migration | .1 Ensure products meet with this standard .2 Develop and use Migration Plan .3 Notify users of migration .4 Conduct parallel operations if needed .5 Notify all concerned, archive all records .6 Perform post-op review of changes .7 Keep data from old environment | -- Plan Report -- -- -- -- | -- -- -- -- -- -- -- |
| 5.5.6 Software retirement | .1 Document plans for retirement .2 Notify all users of plans and activities .3 Conduct parallel operations .4 Notify all concerned, archive all records .5 Keep data from retired product per contract | Plan Report -- -- -- | -- -- -- -- -- |

12207.0 Clause 6 - Supporting processes

| Process | Activity | Tasks (paraphrased) |
| --- | --- | --- |
| 6.1 Documentation | 6.1.1 Process implementation | .1 Develop a documentation plan |
|  | 6.1.2 Design and development | .1 Use applicable standards for documents .2 Confirm source of input data .3 Review and edit documents against stds. |
|  | 6.1.3 Production | .1 Produce documents per the plan .2 Control iaw CM Process (6.2) |
|  | 6.1.4 Maintenance | .1 Modify documents iaw CM Process |
| 6.2 Configuration | 6.2.1 Process implementation | .1Develop CM Plan |
| Management | 6.2.2 Configuration identification | .1 Establish scheme to identify software items |
|  | 6.2.3 Configuration control | .1 Record, evaluate, approve, and implement change requests. Keep audit trail. Control access to items. |
|  | 6.2.4 Configuration status accounting | .1 Maintain records and status reports |
|  | 6.2.5 Configuration evaluation | .1 Ensure functional completeness of products |
|  | 6.2.6 Release management and delivery | .1 Control release and delivery of products and documentation |

(12207.0 clause 6, continued)

| Process | Activity | Tasks (paraphrased) |
| --- | --- | --- |
| 6.3 Quality Assurance | 6.3.1 Process implementation | .1 Establish QA process .2 Coordinate QA with Verification (6.4), Validation (6.5), Joint reviews (6.6), and Audits (6.7) .3 Develop a QA Plan .4 Schedule and execute QA tasks .5 Make QA records available to acquirer .6 Give QA team organizational freedom |
|  | 6.3.2 Product assurance | .1 Assure that plans are being executed .2 Assure products comply with contract .3 Assure delivered products satisfy req'ts |
|  | 6.3.3 Process assurance | .1 Assure processes comply with contract .2 Assure practices, tests, libraries comply .3 Assure prime requirements passed to subs .4 Assure support provided iaw contract .5 Assure measures iaw standards, procedures .6 Assure staff is trained |
|  | 6.3.4 Assurance of quality systems | .1 Assure additional quality management activities iaw ISO 9001 as specified in contract |
| 6.4 Verification | 6.4.1 Process implementation | .1 Determine if verification effort needed .2 If needed, establish a process .3 Select independent verification organization .4 Identify activities and products to verify .5 Develop verification plan and procedures .6 Implement verification plan |
|  | 6.4.2 Verification | .1 Verify contract against criteria .2 Verify process against criteria .3 Verify requirements against criteria .4 Verify design against criteria .5 Verify code against criteria .6 Verify integration against criteria .7 Verify documentation against criteria |
| 6.5 Validation | 6.5.1 Process implementation | .1 Determine if validation effort needed .2 If needed, establish a process .3 Select an validation organization .4 Develop validation plan .5 Implement validation plan |
|  | 6.5.2 Validation | .1 Prepare test requirements, cases, specs .2 Ensure requirements met .3 Conduct tests .4 Validate that product satisfies intended use .5 Test product in target environment |
| 6.6 Joint review | 6.6.1 Process implementation | .1 Hold periodic and ad hoc reviews .2 Agree to resources needed .3 Set agenda, products, scope, procedures .4 Record problems detected .5 Document and distribute results .6 Agree on outcome and action items |
|  | 6.6.2 Project management reviews | .1 Evaluate status against plans, schedules |
|  | 6.6.3 Technical reviews | .1 Evaluate products or services |

(12207.0 clause 6, continued)

| Process | Activity | Tasks (paraphrased) |
| --- | --- | --- |
| 6.7 Audit | 6.7.1 Process implementation | .1 Audit at predetermined milestones iaw plan .2 Auditors shall be independent .3 Agree to audit resources .4 Agree on agenda, products, scope .5 Record problems detected .6 Document and distribute results .7 Agree on outcome and action items |
|  | 6.7.2 Audit | .1 Conduct audits per criteria |
| 6.8 Problem resolution | 6.8.1 process implementation | .1 Establish problem resolution process for handling problems in products and activities. |
|  | 6.8.2 Problem resolution | .1 Track problems through detection, analysis, and resolution |

Clause 7 - Organizational life cycle processes

| Process | Activity | Tasks (paraphrased) |
| --- | --- | --- |
| 7.1 Management | 7.1.1 Initiation and scope definition | .1 Establish the requirements for management .2 Check resources: personnel, materials, etc. .3 Modify requirements to achieve criteria |
|  | 7.1.2 Planning | .1 Plan efforts, schedules, tasks, duties, costs |
|  | 7.1.3 Execution and control | .1 Implement plan to meet objectives .2 Monitor process .3 Investigate and resolve problems .4 Report progress |
|  | 7.1.4 Review and evaluation | .1 Ensure products and plans are evaluated .2 Assess evaluation results |
|  | 7.1.5 Closure | .1 Determine when process is complete .2 Check results for completeness |
| 7.2 Infrastructure | 7.2.1 Process implementation | .1 Define infrastructure needed .2 Plan and document its establishment |
|  | 7.2.2 Establishment of the infrastructure | .1 Document configuration of infrastructure .2 Install infrastructure in time for process |
|  | 7.2.3 Maintenance of the infrastructure | .1 Maintain, monitor, modify infrastructure to satisfy requirements of the process |
| 7.3 Improvement | 7.3.1 Process establishment | .1 Establish organizational processes for software life cycle |
|  | 7.3.2 Process assessment | .1 Develop process assessment procedure .2 Review process for effectiveness |
|  | 7.3.3 Process improvement | .1 Improve processes as needed .2 Collect and analyze process data .3 Collect and use quality cost data |
| 7.4 Training | 7.4.1 Process implementation | .1 Determine training needs, develop plan |
|  | 7.4.2 Training material development | .1 Develop training presentation materials |
|  | 7.4.3 Training plan implementation | .1 Provide training to personnel, keep records |

Annex A - Tailoring process (normative)

| Process | Activity | Tasks (paraphrased) |
| --- | --- | --- |
| Annex A: Tailoring | A.1 Identifying project environment | .1 Identify model, activities, requirements, policies, strategies, criticality, etc. |
|  | A.2 Soliciting inputs | .1 solicit inputs from users, support personnel, bidders, etc. |
|  | A.3 Selecting processes, activities, and tasks | .1 Decide on processes, activities, tasks .2 Specify in contract those not in this standard |
|  | A.4 Documenting tailoring decisions and rationale | .1 Document decisions and rationale |

12207.0 Annex B - Guidance on tailoring (informative)

Annex C - Guidance on processes and organizations (informative)

Annex D - Bibliography (informative)

Annex E - Basic concepts of ISO/IEC 12207 (informative)

Annex F - Compliance

Annex G - Life cycle processes objectives

Annex H - Life cycle data objectives (normative)

- Purpose of data is to describe, assist, define, communicate, etc.

- Characteristics of data: unambiguous, complete, verifiable, consistent, modifiable, traceable, presentable

- Types of data: requirements, design, test, configuration, user, management, quality

- Form should: be appropriate, support retrieval, support operations, etc.

Annex I - Relationships (informative)

- 12207 relationships to IEEE Std 1074, ISO/IEC 12207, IEEE Std 1498, ISO 9001

Annex J - Errata

- Errors or last-minute changes

IEEE/EIA 12207.1, Standard for Information Technology-software life cycle processes-Life cycle data.  Provides additional guidance on recording life cycle data.

IEE/EIA 12207.1

Clause 1-Scope.

This guide provides guidance for recording life cycle data resulting from the life cycle processes of IEEE/EIA 12207.0.

Clause 2 - Normative references

Clause 3 - Definitions

Clause 4 - Life cycle data (expands on 12207.0 Annex H)

Table 1 identifies 84 requirements in 12207.0 for outputs or artifacts. Specified are the information item, the 12207.0 clause, the kind of documentation (record, plan, procedure, description, etc.). , the 12207.1 clause (6.x) with specific guidelines, and other available standards/guides/tech reports.

12207.1 Clause 5 - General information item content guidelines

Lists purpose and 10 to 20 general content guidelines each for:

5.1 Description

5.2 Plan

5.3 Procedure

5.4 Record

5.5 Report

5.6 Request

5.7 Specification

12207.1 Clause 6 - Specific information item content guidelines

Gives purpose, 12207.0 references, specific contents, and characteristics guidelines for:

| Information Item in 12207.1 | Process/Activity Reference in 12207.0 |
| --- | --- |
| 6.1 Acquisition plan | 5.1.1.8 Acquisition process - initiation |
| 6.2 Change request or modification request | 5.4.4 Operation process-user support |
| 6.3 Concept of operations description | 5.1.1.1 Acquisition process - initiation |
| 6.4 Database design description | 5.3.5.3 Development-Software Arch design |
| 6.5 Development process plan | 5.3.1.4 Development process- implementation |
| 6.6 Evaluation records | 5.3.2.2 Development-System reqts analysis |
| 6.7 Executable object code record | 5.3.7.0 Development-Software code & test |
| 6.8 Maintenance process plan | 5.5. Maintenance process |
| 6.9 Operation process plan | 5.4 Operation process- implementation |
| 6.10 Problem report and problem resolution report | 6.8 Problem resolution process |
| 6.11 Project management plan | 5.2.4.3 Supply process-planning |
| 6.12 Software architecture description | 5.3.5.1 Development-Software Arch design |
| 6.13 Software configuration index record | 6.2 CM process |
| 6.14 Software configuration management plan | 6.2.1.1 CM process |
| 6.15 Software configuration management records | 6.2 CM process |
| 6.16 Software design description | 5.3.6.1 Development-Software detailed design |
| 6.17 Software development standards description | 5.3.1.4 Development process- implementation |
| 6.18 Software integration plan | 5.3.8.1 Development-Software integration |
| 6.19 Software interface design description | 5.3.5.2 Development-Software Arch design |
| 6.20 Software quality assurance plan | 6.3.1.3 QA process |
| 6.21 Software quality assurance records | 6.3 QA process |
| 6.22 Software requirements description | 5.1.1.4 Acquisition process - initiation |
| 6.23 Software verification results report | 6.4. Verification process |
| 6.24 Source code record | 5.3.7.1 Development-Software code & test |
| 6.25 System architecture and reqts alloc. descr | 5.3.3.1 Development-Sys Arch design |
| 6.26 System requirements specification | 5.1.1.2 Acquisition process - initiation |
| 6.27 Test or validation plan | 5.3.5.5 Development-Software Arch design |
| 6.28 Test or validation procedures | 5.1.5.1 Acquisition process - acceptance |
| 6.29 Test or validation results report | 5.3.7.2 Development-Software code & test |
| 6.30 User documentation description | 5.3.4.1 Development-Software reqts analysis |

Sequence of documents across process/activities (same data as above with different sort)

| Process/Activity Reference in 12207.0 | Information Item in 12207.1 |
| --- | --- |
| 5.1.1.1 Acquisition process - initiation | 6.3 Concept of operations description |
| 5.1.1.2 Acquisition process - initiation | 6.26 System requirements specification |
| 5.1.1.4 Acquisition process - initiation | 6.22 Software requirements description |
| 5.1.1.8 Acquisition process - initiation | 6.1 Acquisition plan |
| 5.1.5.1 Acquisition process - acceptance | 6.28 Test or validation procedures |
| 5.2.4.3 Supply process-planning | 6.11 Project management plan |
| 5.3.1.4 Development process- implementation | 6.5 Development process plan |
| 5.3.1.4 Development process- implementation | 6.17 Software development standards description |
| 5.3.2.2 Development-System reqts analysis | 6.6 Evaluation records |
| 5.3.3.1 Development-Sys Arch design | 6.25 System architecture and reqts alloc. description |
| 5.3.4.1 Development-Software reqts analysis | 6.30 User documentation description |
| 5.3.5.1 Development-Software Arch design | 6.12 Software architecture description |
| 5.3.5.2 Development-Software Arch design | 6.19 Software interface design description |
| 5.3.5.3 Development-Software Arch design | 6.4 Database design description |
| 5.3.5.5 Development-Software Arch design | 6.27 Test or validation plan |
| 5.3.6.1 Development-Software detailed design | 6.16 Software design description |
| 5.3.7.0 Development-Software code & test | 6.7 Executable object code record |
| 5.3.7.1 Development-Software code & test | 6.24 Source code record |
| 5.3.7.2 Development-Software code & test | 6.29 Test or validation results report |
| 5.3.8.1 Development-Software integration | 6.18 Software integration plan |
| 5.4 Operation process- implementation | 6.9 Operation process plan |
| 5.4.4 Operation process-user support | 6.2 Change request or modification request |
| 5.5. Maintenance process | 6.8 Maintenance process plan |
| 6.2.1.1 CM process | 6.14 Software configuration management plan |
| 6.2 CM process | 6.13 Software configuration index record |
| 6.2 CM process | 6.15 Software configuration management records |
| 6.3.1.3 QA process | 6.20 Software quality assurance plan |
| 6.3 QA process | 6.21 Software quality assurance records |
| 6.4. Verification process | 6.23 Software verification results report |
| 6.8 Problem resolution process | 6.10 Problem report and problem resolution report |

Annex A - References (informative)

IEEE/EIA 12207.2, Standard for Information Technology-software life cycle processes-Implementation considerations. Provides additions, alternatives, and clarifications to the ISO-IEC 12207's life cycle processes as derived for U.S. practices..

IEE/EIA 12207.2 - provides guidance in implementing the process requirements of 12207.0. The guidance is intended to summarize the best practices of the software industry in the context of the process structure provided by ISO/IEC 12207.

12207.2 includes all clauses of 12207.0 in boxes, followed by GUIDANCE information.

Clause 5 - 12207.0 Clause 5 (Primary life cycle processes) and associated GUIDANCE

Clause 6 - 12207.0 Clause 6 (Supporting processes) and associated GUIDANCE

Clause 7 - 12207.0 Clause 7 (Organizational life cycle processes) and associated GUIDANCE

Annex A - 12207.0 Annex A (tailoring process) and associated GUIDANCE

Annex B - 12207.0 Annex F (Compliance) and associated GUIDANCE

Annex C - 12207.0 Annex G (Life cycle processes objectives) and associated GUIDANCE

Annex D - 12207.0 Annex H (Life cycle data objectives) and associated GUIDANCE

Annex E - 12207.0 Annex J (Errata) and associated GUIDANCE

Annex F - Use of reusable software products (informative)

12207.2 Annex G - Candidate joint management reviews (informative)

Suggests 11 types of reviews and cites IEEE Std 1028

- Software plan reviews

- Operational concept reviews

- System/subsystem requirements reviews

- System/subsystem design reviews

- Software requirements reviews

- Software design reviews

- Test readiness reviews

- Test results reviews

- Software usability reviews

- Software maintenance reviews

- Critical requirements reviews

Annex H - Software measurement categories (informative)

Recognizes that measures are unique for each project. Provides these categories:

- Schedule and progress

- Resources and cost

- Growth and stability

- Product quality

- Development performance

- Technical adequacy

Annex I - Guidance on development strategies and build planning (informative)

Compares and contrasts once-through (waterfall), incremental, evolutionary strategies

Annex J - Category and priority classifications for problem reporting (informative)

Defines Priority 1-5 for problem areas

(12207.2, continued)

Annex K - Software product evaluations (informative) - defines 11 criteria

- Accurately describes (an item)

- Adequate test cases, procedures, data, results

- Consistent with indicated product(s)

- Covers (a given set of items)

- Feasible

- Follows software plan

- Internally consistent

- Meets delivery requirements, if applicable

- Presents a sound approach

- Shows evidence that (an item under test) meets its requirements

- Testable

- Understandable

Annex L - Risk Management (informative)

Addresses risk planning, identification, analysis, mitigation, tracking and control

Annex M - Life cycle processes references (informative)

Provides IEEE and ISO references to 12207 processes

Sample Flow of the 12207 Development Process and associated documents

Comparison of MIL-STD-498 development activities to 12207:

| MIL-STD-498 Development Activities | IEEE/EIA 12207.0 Development Activities |
| --- | --- |
| 5.1 Project planning and oversight 5.2 Establish software devel. environment | 5.3.1 Process implementation |
| 5.3 System requirements analysis | 5.3.2 System requirements analysis |
| 5.4 System design | 5.3.3 System architectural design |
| 5.5 Software requirements analysis | 5.3.4 Software requirements analysis |
| 5.6 Software design | 5.3.5 Software architectural design 5.3.6 Software detailed design |
| 5.7 Software implementation and unit testing | 5.3.7 Software coding and testing |
| 5.8 Unit integration and testing | 5.3.8 Software integration |
| 5.9 CSCI Qualification testing | 5.3.9 Software qualification testing |
| 5.10 CSCI/HWCI integration and testing | 5.3.10 Software integration |
| 5.11 System qualification testing | 5.3.11 System qualification testing |
| 5.12 Preparing for software use | 5.3.12 Software installation |
| 5.13 Preparing for software transition | 5.3.13 Software acceptance support |
| 5.14 Software configuration management | 6.2 CM Process |
| 5.15 Software product evaluation | 6.7 Audit Process |
| 5.16 Software quality assurance | 6.3 QA Process |
| 5.17 Corrective action | 6.8 Problem resolution Process |
| 5.18 Joint technical and management reviews | 6.6 Joint review Process |
| 5.19.1 Risk management | .2 Annex L - Risk Management |
| 5.19.2 Software management indicators | .2 Annex H - Software measurement categories |
| 5.19.3 Security and privacy |  |
| 5.19.4 Subcontractor management | 6.3.3.3 Assure prime requirements passed to subs |
| 5.19.5 Interface with software IV&V agents |  |
| 5.19.6 Coordination with associate developers |  |
| 5.19.7 Improvement of project processes | 7.3 Improvement Process |

Comparison of Reviews

| DoD-STD-2167A/MIL-STD-1521B Formal Reviews | MIL-STD-498: Joint Reviews | 12207.0 Joint Review Process |
| --- | --- | --- |
|  | Joint Technical Reviews | Technical reviews |
|  | Joint Management Reviews: | Project management reviews |
|  | Software plan reviews | Software plan reviews |
| System Requirements Review (SRR) | Operational concept reviews System/subsys reqts review | Operational concept reviews System/subsys reqts review |
| System Design Review (SDR) | System/subsys design review | System/subsys design review |
| Software Specification Review (SSR) | Software requirements review | Software requirements review |
| Preliminary design Review (PDR) | Software design review | Software design review |
| Critical Design Review (CDR) |  |  |
| Test Readiness Review (TRR) | Test readiness review | Test readiness review |
|  | Test results review | Test results review |
|  | Software usability review | Software usability review |
|  | Software supportability review | Software supportability review |
|  | Critical requirements review | Critical requirements review |
| Functional Configuration Audit (FCA) Physical Configuration Audit (PCA) |  |  |

Comparison of documents among software standards

| 2167A Doc. | MIL-STD-498 / J-STD-016 Document | 498 DI-IPSC- | 016 Annex | 12207.0 Clause | 12207.1 Information Item |
| --- | --- | --- | --- | --- | --- |
| SDP | Software Development Plan (SDP) | 81427 | E.2.1 | 5.3.1.4 5.2.4 | 6.5 Development process plan 6.11 Project management plan |
| STP | Software Test Plan (STP) | 81438 | E.2.2 | 5.3.8 | 6.18 Software integration plan |
| IP | Software Installation Plan (SIP) | 81428 | E.2.3 | 5.5.5.2 5.3.12.1 7.4.1.1 | Migration plan Software installation plan Training plan |
| CRISD | Software Transition Plan (STrP) | 81429 | E.2.4 | 5.5.1.1 5.5.5.2 5.5.5.2 5.4 | Maintenance plan 6.8 Maintenance process plan Migration plan 6.9 Operation process plan |
| SSDD | Operational Concept Descr (OCD) | 81430 | F.2.1 | 5.1.1.1 | 6.3 Concept of operations description |
| SSS | System/Subsystem Spec (SSS) | 81431 | F.2.2 | 5.1.1.2 5.3.2 | 6.26 System requirements specification |
| IRS | Interface Requirements Spec (IRS) | 81434 | F.2.3 | 5.1.1.4 5.3.4 | 6.22 Software requirements description |
| SRS | Software Requirements Spec (SRS) | 81433 | F.2.4 | 5.1.1.4 5.3.4 5.3.5.5 5.3.6 5.3.7 6.5 | 6.22 Software requirements description 6.27 Test or validation plan |
| SSDD | System/Subsys. Design Descr (SSDD) | 81432 | G.2.1 | 5.3.3.1 5.3.3.2 | 6.25 Software arch.& reqts alloc descr |
| IDD | Interface Design Description (IDD) | 81436 | G.2.2 | 5.3.5.2 5.3.6.2 | 6.19 Software interface design descr |
| -- | Database Design Description (DBDD) | 81437 | G.2.3 | 5.3.5.3 5.3.6.3 5.3.7.1 | 6.4 Database design description |
| SDD | Software Design Description (SDD) | 81435 | G.2.4 | 5.3.5 5.3.6 | 6.12 Software arch. description 6.16 Software design description |
| STD | Software Test Description (STD) | 81439 | H.2.1 | 5.1.5.1 5.3.7.1 5.3.8 5.3.10 6.5 | 6.28 Test or validation procedures |
| STR | Software Test Report (STR) | 81440 | H.2.2 | 5.3.7.2 5.3.8.2 5.3.9.1 5.3.10.1 5.3.11.1 5.3.13.1 6.5 | 6.29 Test or validation results report |
| SPS | Software Product Specification (SPS) | 81441 | I.2.1 | 5.3.1.2 6.2.2.1 | Software product description |
| VDD | Software Version Description (SVD) | 81442 | I.2.2 | 6.2 | 6.13 Software config. index record |
| SPM | Computer Prog'mg Manual (CPM) | 81447 | I.2.3 | -- | -- |
| FSM | Firmware Support Manual (FSM) | 81448 | I.2.4 | -- | -- |
| SUM | Software User Manual (SUM) | 81443 | J.2.1 | 5.3.4.1 5.3.5.4 5.3.6.4 5.3.7.3 5.3.8.3 5.3.8.5 5.3.9.2 | 6.30 User documentation description |
| -- | Software Input/Output Manual (SIOM) | 81455 | J.2.2 | -- | -- |
| -- | Software Center Operator Mnl (SCOM) | 81444 | J.2.3 | 5.4 | 6.9 Operation process plan |
| CSOM | Computer Operation Manual (COM) | 81446 | J.2.4 | 5.4 | 6.9 Operation process plan |