Compare Life Cycle Models

1.0 Introduction	2

2.0 The Systems Development Life Cycle	2

2.2 Design	6

2.3 Implementation	10

2.4 Documentation	10

2.5 Maintenance	11

2.6 Advantages and Disadvantages of the ‘Waterfall’ model	12

2.7 Other Systems Development Life Cycles	12

3.0 Validation & Verification	13

4.0 Alternative Methods	14

4.1 Prototyping	14

4.2 Object Based Methods	16

4.3 Dynamic Systems Analysis	19

5.0 Summary	20

# 1.0 Introduction

This report will look at the fundamentals of the Systems Development Life Cycle (SDLC) and the methods of verification and validation. In addition, the report will also contrast the waterfall model to different techniques that are available to Systems Analysts during the investigation of a system.

# 2.0 The Systems Development Life Cycle

In order to computerise or improve an existing system (of any form) successfully, it is important to conduct the project in a controlled and logical manner. The SDLC allows a team of analysts to carry out a project successfully in small, manageable stages. However, instead of one single, rigid format, there are many different models used in industry today. These models all vary from one another slightly, but share basic underlying principals such as the fact-finding techniques, testing and so on.

For the purpose of this report, the ‘waterfall’ model will be used, as this shares most of its features with other models, including the spiral, fountain and incremental. Dr. Winston W Royce defined the waterfall model in 1970. Today, there are many different variants found of the waterfall model, but the most commonly accepted one shall be used for this report.

The model itself is broken down into different stages making it easier for a new system to be installed or an existing system to be improved upon. Ideally, the waterfall model works on the principal that only once the first stage is complete can the next stage be started. For example – the design section cannot be started until the analysis section is completed. If the analyst is not aware of what the user wants – he or she cannot design it correctly, making the whole system unable to meet the users requirements. Also – should amendments be made to a stage, the analytical team can go back to the previous stage and re-work the stage, taking the amendments into consideration. This ability to re-work a stage is shown on Fig. 2.0a.

The waterfall model is comprised of five or six stages: Analysis, Design, Implementation, Documentation and Maintenance. This arrangement is shown in figure 2.0a:

Analysis

Design

Implementation

Documentation

Maintenance

Fig 2.0a) Design courtesy of Pete Broomby, 2002.

Sometimes the ‘Testing’ stage is separated from Implementation and inserted between Implementation and Documentation.

2.1 Analysis

There are many different reasons as to why an existing system should be upgraded or modified. All of the reasons improve the company’s chance of survival in the market, as the system is being adapted, updated or made more flexible. For example, as companies change, the system must change with it to be of any use to the company. This would warrant a team of analysts to carry out the Systems Life Cycle on the system, improving it to meet the current needs of the company. Another example is that technological advances mean that processes can be carried out more quickly, or more cheaply. In order to increase the likelihood of survival, the company would update the system using a team of analysts.

Even before the existing system is analysed in any detail, the analysts must go to the business and understand exactly what is required. This will allow the team to achieve a greater detail of understanding about the business and its practices. In addition, the team will be able to design and implement a more successful and flexible system, which will suit the needs of the business more accurately.

In order to get a basic understanding of the system, and to see whether it shall be worthwhile in upgrading the existing system, a feasibility study should be commissioned.  This study will look at the existing system, and attempt to justify a system upgrade. The level of detail the analyst goes into should only cover the complete justification of the upgrade. The business will specify a selection of goals or objectives the new system should meet, and a feasibility study is commissioned to see if these objectives can be realistically met.

The study will be in the form of a report, and upon completion, presented to the relevant people (usually managers or directors). Then a decision can be made based upon the report. This report will attempt to provide some form of solution, as well as provide alternative options available to the business. If the objectives can be achieved realistically, without overspending or within a reasonable time frame, then a greater analysis will be given the go-ahead, to achieve a greater understanding of the system.

Once the feasibility study is completed, it can identify one of a large number of benefits and costs of a new system being implemented. These benefits include:

- An increase in productivity, speeding up existing processes which will increase profits.

- Information that is more accurate is provided, indirectly increasing profits.

- A decrease in employee wages, saving money for the business.

- Providing more up to date information, indirectly increasing profits.

- A decrease in the possibility of errors arising.

- An improvement of communication between staff located at different sites, increasing productivity, increasing profits.

However as with all systems, there are potential costs involved, including:

- Hardware upgrades being required, to allow the new system to operate.

- Recruitment of new staff with specialised skills, to maintain and operate the new system.

- Training being required for existing employees, to allow employees to operate the new system.

- Opposition from employees and unions, as a new system might mean redundancies.

- Software upgrades being required, to allow the new system to operate.

- The analysis and design of the new system, including fees for the analytical team.

- Installation and changeover will increase costs, regardless of conversion method.

- Operating costs, such as maintenance and training.

Both the benefits and costs of the new system need to be considered before a more detailed analysis is commissioned. This will provide the analytical team with more information and will increase their knowledge of the existing system and business procedures. This greater understanding is gained by using one of two methods – prototyping and information gathering. This information is then collated and processed in the appropriate manner, allowing the analysts in the Design stage to meet the requirements as accurately as possible.

This information can be gathered using many different fact-finding techniques, including:

- Observation – watching employees in action whilst they carry out their jobs gives analysts a good idea of the more physical procedures of the business. Using this method of fact-finding allows them to verify whether business rules and regulations are maintained during a standard day. However, watching employees at the workplace may get in the way, and as a result slow production. Another problem observation may cause is that people act differently when they know they are under observation, affecting the results.

- Interviews – interviewing current and future users about the system they use and what they use it for will give the analysts a better impression as to what is expected from them. The usefulness of the information gathered from an interview depends on the questions asked as well as the skill of the interviewer. Where possible, interviews are conducted ‘in-house’ so the interviewee is in more comfortable surroundings, and answers are more concise. This method of information gathering is the best for acquiring opinions and descriptions, as interviewees generally have experience with the system.

- Questionnaires – distributing questionnaires amongst employees will produce information that is easier to collate, as it can contain pre-specified answers. They allow a large number of people to be questioned in a small amount of time, so if a system is under time-constraints, a suitable system can be designed quickly. The answers are generally anonymous, and so answers may be more honest than usual, as there is no risk of being punished for complaints made against the company or its employees. However, questions with pre-set answers may limit the response an employee may wish to provide, as there is only a selection of possible answers. Questions that are found to be leading, confusing, impolite, limiting or unspecific will cause problems for those answering the questionnaire, and will not get reliable and accurate responses, resulting in wasted time on the analysts behalf.

- Documentation – existing documentation will provide the analysts an idea of how information is stored, processed and displayed within the business, which will assist in the design of the new system. Existing documentation can take many forms within a business, including policies, manuals, forms etc. Although looking at records will assist in the analysis, it only gives the analyst an idea of the activities performed. This method of information gathering is useful to an extent, but it cannot criticise the system, provide recommendations or give opinions on existing operations and procedures.

The second method analysts can use in order to gain a good understanding of the business is prototyping. Prototyping means implementing a working model of one possible solution of the new system, to allow the user to get an idea of what is to be expected, providing the chance to evaluate and test the basic system before implementing the actual system. Further information on prototyping can be found later in the report, section 4.1.

As a method of verifying the understanding of the business that the team of analysts possesses, different charts and diagrams can be constructed to display this information to the user. The two most predominant methods of displaying this knowledge are Data Flow Diagrams (DFDs) and Systems Flow Charts.

When using DFDs, only how the data is transported through the system is shown, not means or medium of storage. Generally, there are only four symbols used, all of which represent a different part of the system (External Entity, Data Process, Data Storage and Flow of Data). These four symbols are shown in figure 2.1a:

External Entity

Data Process

Data Storage

Data Flow

Fig 2.1a, Concepts courtesy of Computing ‘A’-Level, 4th Edition

These symbols represent a different part of the existing system. For example, the External Entity symbol represents such parts as data sources and data destinations. This could mean people who input the data into the system or who are sent the information. The Data Process symbol means that some form of process is carried out on the data held on the system. The upper section of the symbol generally details what the process carried out, such as “Decrease Stock Count” when a sale is made, whilst the lower section is used to state where this takes place. A variation of this symbol is a circular symbol that is split in two – the upper half as a reference, the lower half as a name for the source or destination. To indicate data storage of any kind, including computerised and paper, the aforementioned symbol is used. The left hand side of the symbol is for referencing purposes whilst the remaining section is to detail the name of the storage, such as “Transactions”. The final symbol of DFDs is the data flow symbol. It comprises of an arrow that indicates the flow of data within the system, such as information sharing between departments of a company or files of a system. Usually the data flow arrow is accompanied with a description of what data is being shared, in order to improve comprehensibility.

When using Systems Flowcharts tasks, storage media, data sources and files, very similar to DFDs. Generally, there are only three symbols used in accordance with the NCC (National Computing Centre). These three symbols are shown in figure 2.1b:

Process

Input / Output

Storage

Fig 2.1b, Concepts courtesy of Computing ‘A’-Level, 4th Edition

There are many more symbols, but these are the most commonly used ones. As with data flow diagrams, variations on these symbols also exist. These symbols are used in the same way as the DFD symbols – for example, the Process symbol details any process that is carried out on data held on the system, such as ‘Input Data’. The Input / Output symbol applies to any source or destination that deals with data, such as ‘Transactions’ or ‘Reports’. Finally, the Storage symbol represents places were the data is stored either temporarily or for long periods of time, for example ‘Master File’. In the symbols that have a horizontal line bisecting the symbol, a medium must be stated, in order to improve comprehensibility of the chart, such as ‘Hard Disk’ or ‘Paper’.

The penultimate part to the Analysis section is the Data Dictionary. This can be invaluable to anyone that continues the project from another team. This provides the detail that is missing from DFDs and Systems Flow Charts. The purpose of this document is to provide the analyst team and user with definitions and characteristics of data with respect to the system. It provides much information to anyone that wishes to use it, including:

- Security (where applicable)

- Data Type (boolean, real, integer etc.)

- Data Location (table, file etc.)

- Data Size (where applicable)

- Name

- Description

- Format (date, time etc.)

- Validation (where applicable)

- Verification (where applicable).

The final part of the analysis section is evaluation criteria, sometimes known as system objectives. The purpose of these criteria is to allow the analytical team to assess their work once the whole project has been completed, matching their achieved work with those set out in this section. Criteria are usually divided into two sections – qualitative and quantitative. Qualitative criteria deal with the opinionated aspect of the system whilst quantitative criteria deal with the physically measurable aspect of the system. Examples of qualitative criteria are ‘improving the user interface’ and ‘less cluttered screen’. An example of quantitative criteria are ‘carrying out a sale within 1 minute”. If the pre-defined objectives are not met overall, the system can be justifiably called a failure.

Once this document has completed, along with all the other processes in the Analysis stage, the analytical team can proceed onto the Design stage, where the new system shall be designed comprehensively.

# 2.2 Design

The main aim of this section is to plan and consider potential solutions to any problems that the current system may possess. The analytical team will aim to provide a solution that satisfies as many, if not all, of the user requirements as possible. Sometimes there are many alternative solutions available to the business, in which case, each solution should be considered as a possibility, before selecting the most suitable solution.

Firstly, the characteristics of the system, such as data handling, user interface etc. need to be recognised. Many considerations should be reviewed before any design work is commenced, as unconsidered possibilities can cause difficulties later on in the development of the new system. These considerations include the application of the system (such as payroll or calculation) and what form of processing is required (batch, real time or job*) for the system.

Once the systems’ basics have been identified, the hardware requirements must be analysed. The hardware may require an upgrade of some form to bring the level of technology up to a satisfactory level that allows the business to run the system competently. The existing

* For more information on these forms of processing, please refer to the Glossary section.

capabilities of the system have already been analysed, so recommendations can be made using the findings as a base. These recommendations can be anything from installing new servers or computers to adding more RAM, processing power or storage. Finances should set limitations on the level of upgrade. Any upgrade that is made should consider existing, future and potential requirements; in order to save costs and making an attempt to future proof the system.

Software available to the business should also be analysed, identifying what language or package should be used to implement the system. Considerations that need to be addressed include:

- Cost – licensing can be a major factor when purchasing software. A site license usually is found to be a cheaper alternative to purchasing individual licenses for each machine.

- Training – training can be very expensive if existing employees have no prior experience with the software. In order to save the business money, packages that the employees have used previously should be considered closely.

- Existing Analyst Skills – the analytical team can only produce a system from the skills they have or are willing to learn. If the team is very competent in programming, then the team will probably produce bespoke software. However, if the team isn’t that experienced with bespoke software, the team may bring in an off-the-shelf package.

Once a realistic and suitable choice has been found, it may be necessary to go back and alter the hardware upgrades that were drawn up, in order to ensure the software runs as efficiently and problem-free as possible.

From this point, the real design can commence. Before any complex designs are drawn up, input and output forms should be designed, either as a mock-up on screen or on paper. Detailed and clearly labelled forms should be designed for all screens and reports, to ensure no problems arise during the implementation process. These forms have a vast selection of issues that should be addressed, including how the user interfaces with the system, how the output is displayed and the volume of the system workload. The overall goal of this stage is to provide as much information with the least amount of confusion as possible, so that anyone with an interest (and authorisation) can clearly see what is to be expected of the system.

In business today, a simple mistake can cause the business a lot of problems and may indirectly cause bankruptcy. In order to avoid this, systems nearly always come with some form of validation and verification. Validation basically looks at any data that is input into the system, and checks the format and reasonability of the data. There are many different ‘checks’ to dramatically reduce the chance of an error arising. The team can use a wide range of validation ‘checks’ that include: presence check, format check and range check. Verification is when data is entered twice, in order to see if any data does not match up in both copies. This too is very effective in reducing errors, but is more expensive and is highly time consuming. The team must state any validation and verification that the system will use in the design section so it can be implemented without difficulty.

Ideally, in both the design and implementation stages, the user will be at hand, providing both consultations and recommendations to the analytical team. User involvement in both stages is crucial if the system is to be successful, and meet the users requirements precisely.

A crucial part of any system is how data is handled. Data should be handled both efficiently and with care, in order to ensure that data is accurate whilst quickly processed. In most instances, data will be stored, for later use or legal requirements (usually auditing). If this is the case, files should be designed, including (where appropriate) the master and transaction files. Any field that is used to store data should have an entry in the data dictionary, to eliminate any confusion as to the purpose of the field. The method of access and file organisation should also be resolved before implementation, to increase the speed of deliverance of the overall project.

All data that is stored in a database should have normalised fields and have accompanying Entity-Relationship diagrams, ERDs, that show the relationships between tables. The purpose of ERDs is to graphically represent how the different entities or tables are related. There are three types of relationships possible between entities: one-to-one, one-to-many and many-to-many, all of which are shown in figure 2.2a:

Employee

Company Car

has one

One – One

Each employee has a single company car.

Member

Book

One – Many

Each member can loan out many books.

borrows

Pupil

Lessons

attends

Many – Many

Many pupils attend many lessons

Fig 2.2a

Using these diagrams, the relationships between entities can be set up, and once all the fields have been correctly identified, the database can be implemented. In each entity, there is a unique attribute (also known as unique identifier), which allows every record in this entity to be unique, to eliminate any form of duplication in the entity. Unique identifiers are something that cannot be repeated in the entity again, so having the date of birth for a unique attribute is useless. Usually, a new field is created, using the naming convention “enitityID”, for example in the Pupil entity the unique attribute would be “PupilID”.

Once the systems entities have been identified and the relationships have been established, a list of all fields in the system should be produced, so the fields can be distributed into the correct entity. This distribution of fields to their correct entities is known as Normalisation. The advantage of normalisation is that it should eliminate data redundancy and ensures data consistency in the system, or at least keep it to a minimum. There are three different ‘levels’ of normalisation that the entities must satisfy before becoming fully normalised. A file of data that is not normalised is a flat file database, or a spreadsheet. These three levels are:

First Normal Form – No repeating attributes are found.

In order for the entities to achieve ‘First Normal Form’, each entity should only contain one attribute for each record.

Second Normal Form – No Partial Key Dependencies are found.

In order for the entities to achieve ‘Second Normal Form’, each attribute must be directly and uniquely dependent on the key. Any attributes that aren’t directly dependent on the key of the entity must be moved into a new separate entity.

Third Normal Form – No Non-Key Dependencies are found.

In order for the entities to achieve ‘Third Normal Form’, all the attributes that are dependent on both the key and other non-key attributes must be independent of one another.

Once the file has gone up to the third normal form, the development team could implement the database.

In order to ensure that the system is ready for installation, the system should be exhaustively tested, testing all events possible. If the system is not tested correctly, problems may be missed, causing potential problems for the business, which could cost the business large amounts of revenue. In order to eliminate this potential problem, the system is deliberately encouraged to produce erroneous results. At this stage of the development life cycle, a test plan should be drawn up, listing every possible test that can be carried out. This document is usually a table, having such details as: Test Number, Description, Test Data, Expected Result and Actual Result. Only the first four columns are filled out for the time being, as there is no information to put into the final column.

When testing a system, there are many different strategies that can be used, but there are five main types, which are:

- Black Box Testing – this involves testing the system as a whole, without looking at the program code. Test data will include data that covers all input and output features.

- White Box Testing – this involves testing the systems code. Testing will test each possible ‘path’ of code once in order to verify the code is in working order. One disadvantage of this method is that it does not show missing procedures, as they are not there to be tested in the first place.

- Top-Down – this involves testing an incomplete program that is in a compiled yet unusable state. This is also known as Unit Test. Procedures are missing, and it only shows that code has been executed successfully. The people carrying out these tests usually implement a message box that appears upon code execution.

- Bottom-Up –this involves testing each individual procedure as soon as it is written. This uses the three different types of test data: limit, exception and normal*. In addition, as with white box testing, each path is explored fully once, in order to see how the system operates under different circumstances.

Each strategy has different advantages and disadvantages, but the most popular would be a mixture of white and black box testing.

The final section of the design stage that is to be considered is security. There is two main reasons as to why security is so important – the Data Protection Act* and prevention of misuse of the data held. There is many different ways of ensuring that the data held on the system stays secure. The main two factors that determine the level of security are sensitivity and available finance. If the data held is highly sensitive and there is plenty of finance available, the security will be extremely high – possibly including biometrics. As there is a vast selection of security methods available to businesses, only a selection is detailed here:

- Passwords – a highly common and usually highly effective method of securing data. It is one of the most common security methods used online and to gain access to networks.

- Physical Locks – another widely used method of securing data. Locks can range from simple keys to more advanced swipe cards.

- Staff Training – a simple yet highly effective method of maintaining security. Training staff to carry out procedures such as assisting unrecognised people on site, logging off when not using the system, locking doors when not in use etc. can be prove very useful and reduce the security risks greatly.

- Specialist Software – there is software on the market that allows network managers to log and monitor all network activity at any time. Records can be kept, storing information such as software used, times connected, websites visited etc. These records can then be used to punish those found to be breaking company policy as well as set up restrictions on software usage, software access and Internet access.

Once the system has been completely designed, the system is then implemented. This brings the analyst team onto the implementation stage.

# 2.3 Implementation

The implementation stage is split up into three main sections: development, testing and installation. Each stage is crucial to the success or failure of the system, and should be dealt with carefully in order to increase the likelihood of a successful system.

The first section of the implementation stage is the development of the chosen solution to the problem. Once the design section has been completed, the development team is provided with a list of requirements that the program should address. The team will then go about developing the software in whatever programming language or software was found to be most suitable. The most common programming languages are C++, COBOL and JAVA in the production of entirely new systems, although there are many other alternative 3GL languages. However, not all new systems are developed using packages, especially database packages such as Oracle and Microsoft© Access. Sometimes, a combination of the two is used in order to develop a successfully working system. Regardless of what is used, the system should be easily maintainable and reliable.

Once the system has been fully developed, testing can take place, using the test plan previously designed. Each of the individual tests must be carried out, and the result must be recorded in the table. If there is any problems or bugs discovered during the testing stage, the team will go back, correct the error and begin testing the system over again. In addition, testing is repeated whenever modifications are made to the system, in case new problems occur. If there are errors that cannot be corrected, modifications to the design may be required, in order to make the system completely reliable and bug-free.

The final section of the implementation stage is that of installation, also known as conversion. This process allows a business to switch between the old system and the new system. There are three different methods of changeover:

- Direct – this is when the old system is stopped before being immediately replaced by the new one. This form of changeover usually takes place during quiet hours, such as the weekend or a holiday. This is the least expensive option, but if there are any ‘bugs’ in the system, they can prove costly if uncovered. In addition, the sudden and abrupt changeover may displease employees who aren’t trained correctly.

- Phased – this is when the new system is broken down into different sections or modules and installed section by section. This changeover can take place over many weeks or even months, as there is no need to install it during a quiet period. This method can prove expensive if each section is installed in parallel to the old system for a little while before installation.

- Parallel – this is when the new system is ran alongside the old system until the employees are comfortable with the new system and that the system has proven bug-free. The advantage is that it highlights any bugs or problems in the new system. However, this method is extremely expensive and it duplicates data, doubling the workload for employees.

Once the system has been developed, rigorously tested and installed correctly, documentation should be produced, for future reference and to instruct the user as to how to go about using the new system.

# 2.4 Documentation

In order to ensure that the user knows how to operate the new system, solve any problems that may arise and make modifications (if necessary). Two documents that should be produced by the team are: user manual and technical manual. Each is crucial if the system is to be used and maintained in the correct manner.

The user manual should include a complete guide to maintaining and supporting the system. It should also include information on all the possible procedures the users may wish to carry out. More detailed user manuals will be aimed at different levels of the business, for example, those at the upper parts of the hierarchy, such as directors, would only need summarised information, whilst those employees at the bottom of the hierarchy will need to know how to operate much more of the new system. The manual will most likely cover simplistic tasks, such as system navigation and data entry to using more advanced functions such as creating back-ups and reports. Tutorials and walk-throughs are generally used to guide new users through the basic tasks of the system, but should always be jargon-free as possible.

The technical manual is generally created for those that maintain and modify (when necessary) the system. This document will contain much more technical information in comparison to the user manual, as it is concerned mainly with maintenance and program listings, which will assist should any modifications be needed. Other sections that may be included in this document are flowcharts, explanations of variables and installation. There will also be a troubleshooting guide for the more technical problems.

Although both manuals will assist the user when the need arises, there is nothing more valuable than training. Training can provide the user with first-hand knowledge in the operation of the new system, and can show the user how to deal with any problems should they occur. There are many different methods of training, including:

- Training Manuals – a printed document giving users a systematic guide as to the operation of the system and its basic functions. These manuals are expensive to reproduce in large numbers, but the users can go at their own pace, and refer back to it at a later date.

- Tutor-Led – a hired tutor can provide in-depth training for all users, covering the system at a suitable level of depth. Although this is an expensive option, the tutor can go over and reiterate any points that the user did not fully comprehend. Also, as the tutor will more than likely be training a team or large group of users at once, this option can also improve team skills. Some users that are new to certain forms of technology may also find it more personal and helpful in comparison to the CBT option.

- Computer Based Training – also known as CBT, this option of training is an inexpensive and highly effective at training users how to use the new system. As with the training manual, the user can go at their own pace, ensuring that training is completed. Training can take place around a users schedule, making it more flexible than other options.

- Video Training – a video that is played for the benefit of system users shows how to operate the system visually. This is an inexpensive option, although it is unlikely that most users will gain much knowledge from this method of training. Actually dealing with a system physically is the best method of training, so the effectiveness of this option is questionable.

Once the documentation is completed and the user has been fully trained, the system can go into full operation. However, more often than not, problems will occur which requires the user to maintain the program.

# 2.5 Maintenance

The final stage of the life cycle is maintenance. This section not only looks at how to maintain the new system, but also includes a review – carried out by both the analyst and user, regarding the success or failure of the system.

As with any piece of software, the system in question will require some form of maintenance eventually. Staff will maintain the system in one of three different ways:

- Adaptive – in the ever changing business world, business and their systems must adapt to customer needs in order to survive in the market. For example, a business may find itself that new technology is available commercially, and changes must be made to the system before they can be exploited. Other reasons for adaptive maintenance are new legislations and expanding of the business.

- Corrective – even after extensive testing of a new system, errors can be uncovered by a user. In order to ensure that this problem does not occur again, the system is modified to correct the problem. More often than not, errors will be difficult to discover, especially with functions that aren’t verified or validated. An example of a problem that may give need to corrective maintenance is incorrect calculations being performed on figures.

- Perfective – no system is ever perfect, especially on its first version. In order to improve the system generally, to improve on parts of the system that have room for improvement, such as improving the efficiency of searches or data entry.

In most instances, programmers are hired more to maintain than actually create a new system. Once the system is completely finished, both the analytical team and the user produce a review of the system, evaluating the success or failure of the system. The review itself will not be conducted until the system has ‘settled in’, and the users know how to use the system competently. The review will be a critical yet fair evaluation of the system, and will use the evaluation criteria set up in the Analysis section. Other than using the evaluation criteria and pre-specified objects as a way of evaluating the success or failure of this system, errors that were not found in the testing stage will be identified and unexpected advantages and disadvantages will be also be documented.

# 2.6 Advantages and Disadvantages of the ‘Waterfall’ model

Sometimes a procedure during a late point of the life cycle may bring up new problems that were missed earlier on, which requires the team to go back and correct it before making any new progress. This means that the overall model is highly inflexible, as the slightest amendment requires a large amount of work. Also, a there is little user involvement; the system may not be exactly what the user had envisioned, which may mean increased costs as amendments may be required. In addition, the waterfall method fails to meet the requirements at a management level, as it concentrates on an operational level, which might make the system unsuitable.

However, there are plenty of advantages to the ‘waterfall’ model that makes it one of the most-widely used methods in industry today. For example, as already demonstrated, overall this method is quite simple to understand for both the analytical team and the users themselves. This means even those users that do not possess much technical knowledge can still comprehend the basics of the work being carried out. In turn, the simplicity of this method means that it is easier to manage a team of analysts, as the work is almost of linear progression.

Overall, the advantages outweigh the disadvantages on most simple systems, making the waterfall very popular with developers today.

# 2.7 Other Systems Development Life Cycles

As previously mentioned, there are many variations of the ‘waterfall’ model, including: the fountain model, the spiral model, the rapid prototyping model and the incremental model. The names of these different models may vary, but generally, they are categorically similar.

The fountain model is similar to the waterfall model, as it realises that a new stage cannot be started before the previous stage is fully completed, but it is much more flexible for object orientated approach. This method is more iterative than the waterfall model, and it is easier for the analyst team to go back and re-work a stage. Also, each stage blends with the next stage in the cycle, so that it is easier for the team to continue work without being forced to stick to one rigid format.

The spiral model is a model comprising of smaller waterfall models, that is, going back over and reiterating a stage until it is satisfactorily completed. As each stage uses this reiteration method, it is an evolutionary method to carrying out Systems Analysis.

The rapid prototyping model focuses on creating a working prototype that has similar functions and interfaces as the new system. Creating a working prototype will allow both the user and the analyst team to test the suitability as a solution to the problem in question.

The incremental model is a method of solving a problem by focusing on smaller sections of the whole system at a time. The team would focus on one small section, say report creation, and the whole life cycle would be carried out through on that section. The disadvantage of this approach is that discrepancies can easily arise when the user is asked to define the requirements of the system. There may also be problems when the smaller sections are brought together to form the whole system, such as compatibility issues.

# 3.0 Validation & Verification

In order to uphold the Data Protection Act of 1984, businesses must ensure that the data they hold is valid, relevant and accurate. If they do not maintain and store the correct data, they are liable to severe financial penalties. As well as problems with government agencies, the business may also lose customers and gain a poor reputation for being unable to run a business correctly, which could eventually cripple the business. In order to do prevent such occurrences, businesses have developed validation and verification. Validation looks at input data and performs checks on the data, where as verification compares the input data to itself after being entered twice. Sometimes, validation and verification do not only apply to data entry, but to software development too.

Businesses deal with many different forms of data, so there are also many different forms of validation that can be carried out on input data. Predominantly, these checks are carried out in real time, as the data is being entered, rather than when all the data is entered. These different validation methods include:

- Check Digits – this method is used on bar codes and ISBN numbers. It uses a formula known as the “modulus 11” system which traps almost all errors. As an explanation of the modulus 11 system, an exert from A-level Computing, 4th Edition will be used:

“The calculation of a check digit is shown below:

  - Each digit of the code number is assigned as a ‘weight’. The right hand (least significant) digit is given a weight of 2, the next digit to the left 3 and so on.

  - Each digit is multiplied by its weight and the products are added together.

  - The sum of the products is divided by 11 and the remainder obtained.

  - The remainder is subtracted from 11 to give the check digit. The two exceptions are:

    - If the remainder is 0, the check digit is 0, not 11.

    - If the remainder is 1, the check digit is X, not 10.”

- File Lookup Check – this method of validation involves using information already held on the system being inserted into the new fields, and then being compared to the information about to be entered by the employee. For example, if an address of “32 Oxford Street” were about to be entered, yet it had “31 Oxford Road” on record – the data would be refused, as it is invalid.

- Format Check – this method of validation involves looking at the layout of the data that has been entered and comparing it to the pre-specified layout, such as a price (£_.__) or date (__/__/__). For example, when entering the date a product was sold, 322/01/01 would be refused, as there is no such day.

- Length Check – this method of validation checks the length of data in a field of a data entry form. For example, a postcode must be either 6 or 7 characters in length, if the data entered is only 5 characters long, the data will be rejected.

- Presence Check – this method of validation looks at each field in a data entry form and where necessary – highlights fields where data is missing.  For example, when entering a new product code, the price is extremely important – without it, a sale cannot be made. However, a second line of an address (usually denoted as Address 2) would not be crucial information.

- Range Check – this method of validation involves comparing the data entered and checking to see if it lies within the pre-specified range, such as a date. For example, the date 31/02/02 would be refused because there is no such data as February 31st.

The more validation methods used by a business, the less likely invalid data will be entered into the system.

As well as validation, businesses can also use verification. The process of verification is quite simple, one employee enters the data and then another employee enters the same data again. Once both sets of data have been entered, the computer will then compare the two sets, and highlight any errors and mismatches that are apparent. The data can then be re-entered to fix any errors that are identified.

As already mentioned, validation and verification can also be used when referring to software development. Software validation is used to establish whether the product matches its operational goal – that is, checking whether the correct solution and product is being developed. This is validated by system level testing, such as black box testing and acceptance testing once the system has been implemented.

Software verification is used to check that the product software is in agreement with the original product or system. Also, verification is used to check that the newly developed software matches the original requirements specified by the user at the start of the development life cycle. The overall idea behind software verification is looking at whether the new product correctly replaces the old problematic product.

# 4.0 Alternative Methods

As well as the widespread use of the SDLC, there are many other methods of creating and analysing a system to produce a solution, including Dynamic Systems Analysis, Object Based Methods and Prototyping. There are similarities and differences between each alternative method and the waterfall method, of which some shall be analysed here. Before carrying out any work on a system, the method should be selected, depending on the type of system. Once the method has been chosen, work can commence.

# 4.1 Prototyping

Prototyping can be used in order to gain a good understanding of the business and its operations. Prototyping means implementing a working model of one possible solution of the new system, to allow the user to get an idea of what is to be expected, providing the chance to evaluate and test the basic system before implementing the actual system. The prototype will be presented to the users and then it can get an approval or rejection from them. If the system is approved, the new system will be implemented fully, from scratch or can be inserted into the new system. Sometimes the team will use a package that allows them to create input and output forms quickly, in order to provide the users with an idea of how the new system will look and operate.

Prototyping can be divided up into four different stages, which as analytical team will follow. These four stages are:

- Specify Goals – this is where the prototypes goals are designated by the team.

- Select Features – this is where the features are decided upon then designed.

- Develop – this is where the prototype is fully implemented, using the most suitable solution.

- Evaluate – this is where the prototype is evaluated using the pre-designated goals as evaluation criteria against the finished system.

Although this life cycle is the most common, an alternative set, such as the one listed below, is equally valid:

- Prototype Feasibility – this is where the current and potential technology available to the business is assessed and its alternatives are considered.

- Prototype Requirements – this focuses on the content of the system, and with the assistance of the user, the requirements are defined.

- Prototype Design – this focuses on designing the form of the system and how it operates.

- Prototype Implementation – this is where the prototype design is realised in a physical format, creating an operational system.

Typically, the prototyping model has simple stages, which are very similar to the waterfall model. A diagram for this life cycle is shown in figure 4.1a:

Prototyping Life Cycle

Initial Analysis

Define Goals

Specify

Evaluate

Construct

Complete

Fig 4.1a, Image design courtesy of Pete Broomby, 2002.

Before any work can commence on any system, an analysis must be carried out to gain an understanding of the system. Once this is done, the user requirements are defined by the user. The next stage is part of a three-stage ‘cycle’ (indicated with the red box): ‘Specify’, ‘Construct’ and ‘Evaluate’. These stages are carried out in sequence, but if the prototype does not meet the objective, the cycle is started again and a new prototype is defined. This cycle continues until the objectives are achieved and the prototype is complete.

There are many advantages to using the prototype approach, some of which are:

- Reduction of implementation and development time, as the team already has a good idea of what is expected and how the system operates.

- Demonstrates usability, feasibility and performance to the user.

- Provides an early look at the new system, providing time for the users to be accustomed to the new system, improving the testing and training techniques.

- Incomplete or inconsistent features are more apparent, as more time is spent working on the system, and the system is evaluated closely.

- Encouragement of user involvement, allowing the solution to match the requirements more precisely.

These advantages severely outweigh the number of disadvantages, making this a popular solution in industry. The main disadvantages are:

- Reduces the possibility of considering alternative solutions for the new system, as one possible solution is already partially implemented.

- Increases the chance of an inflexible system that isn’t future proof, as a prototype is generally used as a model and not a flexible, fully working system.

- Produces a less-suitable system, as the analysis and design sections are not carried out with full understanding of the current system.

Overall, prototyping is a good method of gaining greater understanding into the system itself, and it comes with many advantages, making it useful to be considered during the analysis of the system.

In comparison to the waterfall method, there is a clear divide as to when each method should be used.  Prototyping should generally be used only when a new solution is required in a very short time frame. This method is appealing when a system requires a ‘quick fix’ because prototyping produces only a limited amount of documentation whilst providing a software solution in the smallest amount of time possible. Also, any instance where the prototyping method is used, the possibility of bugs should be also considered, as there is less testing compared to the waterfall model, increasing the possibility of bugs being missed. Another occasion where prototyping should be used is when a business is constantly changing, to be competitive. If a constantly changing business used the waterfall method, not only would it be under time constraints, but it would also strain finances of the business.

However, when a solution to a critical or important system is required, the waterfall model should be used, to ensure that the user requirements are fulfilled and that the system works as well as possible. Also – when then is no time limit on when a solution has to be provided, it is a more favourable option, because it will consider alternative solutions, before finalising on a single solution.

# 4.2 Object Based Methods

In order to reduce and eliminate potential problems caused by the structured approach to software development, a new method, focusing on what a system performs rather than how was introduced. This new method, known as object-based methods, was introduced in order to provide control over the whole system rather than over individual sections. The system is controlled by integrating smaller modules into one larger system.

This form of analysis is a single, integrated design for a database, whilst a program is developed that will access the data held on the database. The basic ideology behind ‘object based methods’ is that data is processed as objects. Each object is independent. An example of an object is an event, such as when a sale is made. The data held on such an event would be cost, for example. The functions dealing with these objects are known as methods (also known as a ‘class’). An example of a method would be ‘calculate total daily sales’. Methods are accessed via messages from different objects.

Figure 4.2a shows how the data contained within the methods cannot be accessed without using the methods themselves. It also shows how an object holds its own occurrence of the method, with its own data set.

Data Describing Object

Methods used to access data

Method Definition:

Each occurrence of the method with its own data and methods

Object Definition:

Fig 4.2a, Concepts courtesy of Pete Broomby notes

In an object-based analysis, it is not how the system will perform, but what.  It defines the user-specified requirements using objects and classes. When moving onto designing a system using object-based methods, the team will specify how the system will achieve these user requirements.

The analyst’s task is to decide upon the different methods within the organisation, and how they interact. These methods are then developed as modules, so that it is immovable – ensuring that it does not affect other areas of the same system, even if changes are made. These decisions are one stage of the object-orientated life cycle, as shown in Fig 4.2b

Strategic Modelling

Object Modelling:

Analysis Modelling

Design Modelling

Implementation Modelling

Fig 4.2b, Concept courtesy of Pete Broomby notes

This model commences with the strategic modelling of the new system, which is specifying how each method interacts with one another. From there, the behaviour of each method is defined in the analysis stage. The design modelling stage is to say how the system works, in its most basic form. Finally, the implementation modelling stage is where the analyst implements the new system.

Inheritance

In many cases, many objects will be related to one another. For example, digital and analogue clocks are both part of the Clock method, as they are both clocks. In order to save code and system resources, existing objects can be redefined, allowing a new type of object to be created. Figure 4.2c shows an example of an ‘Inheritance Diagram’, which is a visual method of demonstrating how an object can inherit the properties of another object to one another.

Inheritance Diagram

Clock

Base Method

Digital

Analogue

Clock Hand

Fig 4.2c

Each sub-method will inherit all of the existing properties and methods of the base method. However, these sub-methods can all possess their own properties and methods.

Encapsulation

When developing a system using the object-orientated method, the analyst should decide upon what methods are required for the events that may affect or alter the object itself. In turn, the data and procedures are bound together, minimising code repetition.

Advantages & Disadvantages

The reason object based methods are so popular is evident – the advantages of using this method severely outnumber the disadvantages. The advantages of object-based methods are shown below:

- Easier Maintenance & Upgrades – as there is control over the whole system, rather than individual parts. In addition, there is less chance of a slight amendment meaning drastic modification.

- Easier Implementation – as the stages are broken down into individual modules, the implementation of the system is much easier, as the solution is broken down into sections that are more manageable.

- Complete Modularity – a system such as a database is completely protected from different processes, as it is independent of other system sections.

Courtesy of Pete Broomby notes

These advantages solve problems brought up by following a structured methodology. However, one major disadvantage may pose a problem for some users. Object-based methods are abstract in design and therefore may cause difficulties for those users who try to envisage the design. Those that cannot envisage a design may have problems specifying exactly what they desire the new system to do.

The main difference between the waterfall  and the object-based method models is the waterfall focuses on what it does whilst the object-based method focuses on how. In addition, the waterfall model is a linear progression, completing each step in sequence. Using object-based methods, progression is made in modules instead. Another difference between the two methods is the time spent from analysis to development. In object-based methods, a design is produced in a short amount of time, whilst in the waterfall model, the design is a long, time consuming process, due to the life cycle layout.

# 4.3 Dynamic Systems Analysis

Dynamic Systems Analysis (DSA), was brought about in order to improve certain aspects of a structured system methodology used in industry. When DSA is used, the development time is reduced, the usability of the system increased, project control improved but most importantly, the flexibility of the system increased, should the need for change arise. Rather than a management team controlling the project team, the decisions are allocated to the team, allowing the team to work on the system rather than be held back by managerial decisions.

As the team are making the decisions, it reduces the development time in which a system is delivered. In addition, as the team don’t “look back” as much as other forms of analysis, the team can deliver products frequently. However, the products are only accepted if the solution is fit for a purpose such as a business. In order to save vast amounts of repetitive work, changes that are carried out during the development stage of the analysis can be reversed, saving many resources, including time and finances. As the testing is extremely important with any system, and development goes through each module of the system, the testing is carried out simultaneously with the development.

As with the object-based methods, prototyping and waterfall model, DSA also has a life cycle, as shown in figure 4.3a:

Feasibility Study

#### DSA Life Cycle

Business Study

Functional Model Iteration

Systems Design

Implementation

Overall, there are only a few small changes made, but the limitations of this method are different, which will be looked at later. The cycle begins with a study of the feasibility of producing a new system, analysing both the business and technical aspects of the new system. This analysis will look at such issues as finances, usability etc. If the new system is deemed feasible, then a study of the business is commissioned. This study will look at the potential affected areas, should a new system be installed. This looks at areas such as training, redundancies etc. Next a functional model is developed, which is a prototype of the new system, providing the users with a look at what is to be expected. Once a basic prototype has been developed, refinements are made to ensure that the user specified requirements are met. Finally, the system is fully implemented, installed and then a review is carried out on this system, in order to evaluate the system and to identify whether the system is a success or failure.

Dynamic Systems Analysis has many advantages over other methods of analysis that makes it one of the most popular methods in industry today. According to www.acts.co.uk:

“One of the main advantages is that it builds up several different views of the system which are used to cross-check one another.”

During system development, three different views of the system are created: the structure of system data, the systems processes and how the data is affected with time. Using these three perspectives, an accurate and precise model of the system can be created.

Another advantage of DSA is that as a pre-defined layout, the analytical team is presented with guidance as to when and how to carry out different stages of the life cycle. Even though this may give the appearance of a single, rigid format, the project can be designed with a specific project in mind.

##### Similar to the object-based methods, the overall time taken to produce a solution is greatly decreased, as a semi-developed system is installed quickly. Another difference between the two methods is that in dynamic systems analysis, there is a large amount of user involvement. In the waterfall model, there is a much smaller amount of involvement once the analysis stage has been completed.

# 5.0 Summary

In the business world, every system is unique. Each system possesses its own problems and requirements need a unique solution that should be approached using the most fitting analysis method. Depending on the nature of the system, the most suitable choice is selected from one of the previously discussed methods. For example, when the business will most likely stay in the same market niche, the waterfall method will suffice. However, if the business wishes to be competitive, a more flexible method of development needs to be used. In addition, if the system is to be upgraded with the least amount of difficulty possible, object based methods or dynamic systems analysis should be utilised.

The waterfall model is effective, yet it lacks flexibility when it comes to ever-changing businesses. Prototyping is another effective method of analysis, which allows teams to develop a system in a short amount of time, but the user requirements are unlikely to be matched exactly. Object based methods approaches the problem with an abstract-way of thinking, concentrating on what the system performs. It also reduces the time spent analysing and designing the system, as the two are merged into one, larger stage. Finally, dynamic analysis is another method that reduces development time, but it is a rather expensive option, and the speedy delivery of the system may affect the reliability of the system.

Bibliography

# Online Sources

A list of all sources used in the production of this report that was found online.

http://mercury.tvu.ac.uk/sad/week10/tsld008.htm - Task 1

http://www.computerworld.com/developmenttopics/development/story/0,10801,71151,00.html - Task 1

http://www.linuxgazette.com/issue67/gilliam.html - Task 1

http://www-staff.mcs.uts.edu.au/~cotar/moses.fountain.html - Task 1

http://www.istis.unomaha.edu/dpeak/ISQA4350/sdlc/sld021.htm - Task 1

http://www.faqs.org/faqs/software-eng/part1/section-4.html - Task 1

http://www.proxy-solutions.com/spiral.html - Task 1

http://www.cs.nott.ac.uk/~sxp/OOMethods/OOAnalysis.pdf - Task 3

http://www.acts.co.uk/newpage2.htm - Task 3

Textual Sources

A list of all sources used in the production of this report that was found in the form of books.

- Database Design & Management, using Access – Nick Dowling – Task 1.

ISBN: 0-8264-5390-2.

- ‘A’-Level Computing, 4th Edition – P. M. Heathcote – Task 1.

ISBN: 1-903112-21-4.

- ‘A’-Level ICT, 2nd Edition – P. M. Heathcote – Task 1.

- An Introduction to Systems Analysis – Peter Broomby – Task 1.

- Basic Systems Analysis, 3rd Edition – Alan Daniels & Don Yeates – Task 1.

ISBN: 0-273-02931-2.