## Dated 25/09/99

## R1

## Cut Over Plan

### Guidelines for Dynamic Data Capture

| Sr. No | Action | # Action by | # Remarks |
| --- | --- | --- | --- |
| 1 | Define Project | Marketing |  |
| 2 | Define Top level Items - Dispatchable | Design | Details from Mktg |
| 3 | Define Localised Data for Dispatchable Items |  | Support Team 35 |
| 4 | Link Quality ID for Dispatch Inspection to Dispatchable .Items | Marketing | Only for Jobs to be dispatched after October |
| 5 | Link Quality ID for Final Inspection to Dispatchable .Items | Inspection | Only for Jobs to be dispatched after October |
| 6 | Define Sales Order | Wait for Clearance from SIGMA | Create truth table – PWO / Contract Note |
| 7 | Define other Items for Jobs on hand | Design |  |
| 8 | Define BOM | Design | Coarse BOM to be made |
| 9 | Define WMR Item & BOM | Welding Engg | Balance Material to be issued to be input |
| 10 | Define Localised Data for Purchased Items | Purchase/ Accts | Only for Items balance to be recd. |
| 11 | # Categorize Items | Dynamic Data Capture Team |  |
| 11a | - Old Coded Items - Issued |  | Not to be Copied to BaaN – PCS ( Planning Area ) |
| 11b | - Old Coded Items - Recd but Not Issued |  | Inventory to be created (Items already defined by team 3) , Link to Customised Items |
| 11c | - Old Coded Items - Not Recd |  | New Purchase orders to be generated on Project Specific / Std. Item Codes. Information to be given to Purchase |
| 11d | - Non Coded Items - Ordered but not recd. |  | New Purchase orders to be generated on Project Specific Codes. Information to be given to Purchase |
| 11e | - Non Coded Items - Ordered but not Recd. |  | Not to be copied to BaaN. To be issued on manual Withdrawal Slips |
| 11f | - Items - Not Ordered |  | Planned Purchase orders to be generated |
| 12 | Create Inventory for Old Coded items recd but not issued | Inventory cell | For 11 b |
| 12a | Valuation of Inventory | Accts / Inv. cell | Based on PWAR as of 30.09.99 |
| 13 | Link to Customized items ( Allocation) | Planning | Refer 11 b & 11 c ( for std ) |
| 14 | Create Warehouse orders | Planning | Refer 11 b. For Old Coded items recd before 1st Oct. |
| 15 | Manually Create Purchase Orders in BaaN for Balance quantity of 11c & 11d | Purchase | Refer 11c & 11d . Including Pending PRs. Maintain a truth table co –relating Old and New POs |
| 16 | Manually Create Planned Purchase Orders in BaaN for Items where PRs are not made - Confirm by Planner - Transfer by Buyer & Release PO | Planning | PRP Engine will not be run till 18th October |
| 17 | Generate Routing | Planning | Minimum number of Operations - at least one line for each work-center and major machine to enable booking |
| 18 | Generate Production Orders manually in SFC | Planning |  |
| 19 | Define Dummy Items for each Project (for capturing Cost of Material Issues & hrs booked outside BaaN). The no. of items will depend on the no. of Cost price Components to which these need to be captured. Operation rates (average) have to also be entered to enable BaaN to value the labour cost. | Design./Accts. |  |
| 20 | Tally values – Logistics v/s Finance | Accounts | Ensure that Project costs are equal to WIP ledger balances – project-wise. |
| 21 | Creation of open Entries - AR | Mktg/Accts. | Creation of Customer Outstandings and tying up with contract note-wise balances. |
| 22 | Creation of open Entries - AP | Pur./Accts. | Creation of supplier liabilities and tying up with supplier balances PO-wise for all orders on this project(PWO) in both the existing systems. |
| 23 | Update the project budget | Prop. Engg. / Accts. | PWO Estimates to be created cost price component-wise. |