Presumptions

Finance link is OFF till 18th of October in the following session

- Maintain Finance Integration Parameters (tdpur6100m000)

- Maintain Finance Integration Parameters (tdsls6100m000)

- Maintain INV Parameters (tdinv0100m000)

- Maintain IND Parameters (tdind0100m001)

- Maintain PCS parameters (tipcs0100m000)

- Maintain Integration Parameters (tfgld4510m000)

## Case 1

Despatchable export items fully ready as on 1st of October 1999 to be despatched between 1st & 18th.

# Steps need to be followed

- For bringing the item in Inventory & despatch of the item

- Define a project with despatchable item.

- This item will be a customized manufactured item.

- Maintain manual production order for this item

- Report all the operation complete and also report the production order as complete and post it to inventory but not to RG1 since opening balance must have been maintained at item extension level while transferring the balances from the legacy system.

- Do not close the production order until the cost build up has gone into the item cost.

- Generate & Release inbound for the manufactured item.

- Maintain Sales Order & Sales export data at header & line.

###### Sales order type with the following steps should be used

- Maintain Deliveries

- Print Sales Invoice

- Process Delivered sales order

- Process the SO in the following order

- Generate & Release outbound data

- Maintain Deliveries

- Maintain Export shipment details before Invoicing.

- Process Excise Invoice (Exports).

- Print Sales cum Excise Invoice

- Maintain Running bond Debits.

- Print AR4 form.

- Print sales Invoice

- Maintain Running bond Credits

- Process delivered sales order

Note:

Sessions Maintain Export Shipment details for Shipment and Maintain Export Shipment details post Shipment will not be executed for dispatches occurring between 1st to 18th.

All documentation required for exports is to be done outside for the jobs being despatched between 1st – 18th.

- Calculate the project cost

### Comments

Export procedure can be carried out in normal way without effecting Finance as the link is off. These transactions are triggered in Finance with the status shown as “Not for Finance” and hence needs to be manually entered.

Entry for Booking will be as follows

#### For Revenue

Customer Control a/c	Dr.

To Sales a/c

Note:

Care is to be taken to match the Document no. Generated in finance at the time of manual entry with the document no generated at the time of printing sales Invoice/Sales cum excise Invoice in distribution.

- For Cost buildup of the item

- The cost of the item as on 30th of Sep will be built up by issuing dummy items & processing dummy hours.

- Close the production order.

- Calculate the cost price of the project

- Close the project.

### Finance Implications

When cost is build up by issuing dummy materials & processing dummy hours, finance entries are triggered with the status as “Not for Finance”. These entries are to be manually passed in GLD.

#### Entry for WIP opening

WIP a/c Dr.

To Interim a/c for opening balances

#### Entry for COGS

COGS a/c Dr.

## To WIP-PCS

## Case 2

Despatchable exports items partly ready as on 1st of October 1999 to be despatched after some processing, between 1st & 18th.

### Presumptions

No material will be issued, no hours will be processed in the system for the production order from 1st to 18th of Oct. from Baan. Manual records will be kept for the same. On the 18th when the Finance link is ON the material will be issued and the hours will be processed in the system for all the relevant Production orders.

Finance Link is “OFF”

#### Steps need to be followed

- For bringing the item in Inventory & despatch of the item

- Define a project with despatchable item.

- This item will be a customized manufactured item.

- Maintain manual production order for this item

- Report all the operation complete and also report the production order as complete and post it to inventory & RG1.

- Do not close the production order until the cost build up has gone into the item cost.

- Generate & Release inbound for the manufactured item.

- Maintain Sales Order.

###### Sales order type with the following steps should be used

- Maintain Deliveries

- Print Sales Invoice

- Process Delivered sales order

- Process the SO in the following order

- Generate & Release outbound

- Maintain Deliveries

- Maintain Export shipment details before Invoicing.

- Process Excise Invoice (Exports).

- Print Sales cum Excise Invoice

- Maintain Running bond Debits.

- Print AR4 form.

- Print sales Invoice

- Maintain Running bond Credits

- Process delivered sales order

Note:

Sessions Maintain Export Shipment details for Shipment and Maintain Export Shipment details post Shipment will not be executed for dispatches occurring between 1st to 18th.

All documentation required for exports is to be done outside for the jobs being despatched between 1st – 18th.

- Calculate the project cost

### Comments

Export procedure can be carried out in normal way without effecting Finance as the link is off. These transactions are triggered in Finance with the status shown as “Not for Finance” and hence needs to be manually entered.

Entry for Booking will be as follows

#### For Revenue

Customer Control a/c	Dr.

To Sales a/c

Note:

Care is to be taken to match the Document no. Generated in finance at the time of manual entry with the document no generated at the time of printing sales Invoice/Sales cum excise Invoice in distribution.

- For Cost buildup of the item

- The cost of the item as on 30th of Sep will be built up by issuing dummy items & processing dummy hours.

- Calculate the cost price of the project

### Finance Implications

- The total cost booked for the open production order under a project as on 30th of Sep. should tie up with the WIP figure for the relevant project shown in the books of accounts as on 30th of Sep (Logistic data should be in sync with Finance data)

- When cost is build up by issuing dummy materials & processing dummy hours, finance entries are triggered with the status as “Not for Finance”. These entries are to be manually passed in GLD.

#### Entry for WIP opening balance

WIP a/c Dr.

To Interim a/c for opening balance

Conclusion:

Even though the production order is complete the WIP cost will be the cost as on 30th of Sept.

Finance Link is “ON”

- Issue additional material in the system (physically issued between 1st & date of despatch.) for which manual records had been maintained, to the completed production order.

- Process the hours (entered between 1st & date of despatch) for this production order.

- Close Production order

- Calculate cost price of the project

- Close project

### Finance Implications

Materials that are issued and the hours booked for the completed production order will trigger Integration transaction in Finance.

#### Entry will be as follows

WIP –PCS a/c Dr.

To Raw material

COGS a/c Dr.

To WIP-PCS

### Note

Opening WIP for this project as on 30th of Sep. will have to be reversed as the project is closed.

### Entry will be as follows

COGS a/c Dr.

To WIP-PCS

## Case 3

Despatchable local items fully ready as on 1st of October 1999 to be despatched between 1st & 18th.

# Steps need to be followed

- For bringing the item in Inventory & despatch of the item

- Define a project with despatchable item.

- This item will be a customized manufactured item.

- Maintain manual production order for this item

- Report all the operation complete and also report the production order as complete and post it to inventory but not to RG1 since opening balance must have been maintained at item extension level while transferring the balances from the legacy system.

- Do not close the production order until the cost build up has gone into the item cost.

- Generate & Release inbound for the manufactured item.

- Maintain Sales Order

###### Sales order type with the following steps should be used

- Maintain Deliveries

- Print Sales Invoice

- Process Delivered sales order

- Process the SO in the following order

- Generate & Release outbound

- Maintain Deliveries

- Process Excise Invoice (Sales).

- Print Sales cum Excise Invoice

- Print sales Invoice

- Process delivered sales order

- Calculate the project cost

### Comments

Local Sales procedure can be carried out in normal way without effecting Finance as the link is off. These transactions are triggered in Finance with the status shown as “Not for Finance” and hence needs to be manually entered.

#### Entry for Booking will be as follows

#### For Revenue

Customer Control a/c	Dr.

To Sales a/c

Note:

Care is to be taken to match the Document no. Generated in finance at the time of manual entry with the document no generated at the time of printing sales Invoice/Sales cum excise Invoice in distribution.

Localized Point of view

Localized steps required for processing sales order can also be performed in a normal way.

Note:

All the Localized data pertaining to the sales order will get updated in the system (for e.g. RG1, RG 23A I/II, PLA etc.)

- For Excise accounting entry

As Excise related entries will also be shown in the integration table with the status as “Not for Finance”, the same has to be manually entered in GLD.

- For Cost buildup of the item

- The cost of the item as on 30th of Sep will be built up through issuing dummy items & processing dummy hours.

- Close the production order.

- Calculate the cost price of the project

- Close the project.

### Finance Implications

When cost is build up by issuing dummy materials & processing dummy hours, finance entries are triggered with the status as “Not for Finance”. These entries are to be manually passed in GLD.

Entry for WIP opening balance

WIP a/c Dr.

To Interim a/c for opening balances

#### Entry for COGS

COGS a/c Dr.

To WIP a/c

## Case 4

Despatchable Local items partly ready as on 1st of October 1999 to be despatched after some processing, between 1st & 18th.

### Presumptions

No material will be issued, no hours will be processed for the production order from 1st to 18th of Oct. from Baan. Manual records will be kept for the same. On the 18th when the Finance link is ON the material will be issued and the hours will be processed for all the relevant Production orders.

Finance Link is “OFF”

#### Steps need to be followed

- For bringing the item in Inventory & despatch of the item

- Define a project with despatchable item.

- This item will be a customized manufactured item.

- Maintain manual production order for this item

- Report all the operation complete and also report the production order as complete and post it to inventory & RG1.

- Do not close the production order until the cost build up has gone into the item cost.

- Generate & Release inbound for the manufactured item.

- Maintain Sales Order.

###### Sales order type with the following steps should be used

- Maintain Deliveries

- Print Sales Invoice

- Process Delivered sales order

- Process the SO in the following order

- Generate & Release outbound

- Maintain Deliveries

- Process Excise Invoice (Sales).

- Print Sales cum Excise Invoice

- Print sales Invoice

- Process delivered sales order

- Calculate the project cost

### Comments

Local sales can be carried out in normal way without effecting Finance as the link is off. These transactions are triggered in Finance with the status shown as “Not for Finance” and hence needs to be manually entered.

Entry for Booking will be as follows

#### For Revenue

Customer Control a/c	Dr.

To Sales a/c

Note:

Care is to be taken to match the Document no. Generated in finance at the time of manual entry with the document no generated at the time of printing sales Invoice/Sales cum excise Invoice in distribution.

- For Cost buildup of the item

- The cost of the item as on 30th of Sep will be built up by issuing dummy items & processing dummy hours.

- Calculate the cost price of the project

### Finance Implications

- The total cost booked for the open production order under a project as on 30th of Sep. should tie up with the WIP figure for the relevant project shown in the books of accounts as on 30th of Sep (Logistic data should be in sync with Finance data)

- When cost is build up by issuing dummy materials & processing dummy hours, finance entries are triggered with the status as “Not for Finance”. These entries are to be manually passed in GLD.

#### Entry

WIP a/c Dr.

To Interim a/c for opening balance

Conclusion:

Even though the production order is complete the WIP cost will be the cost as on 30th of Sept.

Finance Link is “ON”

- Issue additional material (physically issued between 1st & date of despatch.) to the completed production order.

- Process the hours (entered between 1st & date of despatch) for this production order.

- Close Production order

- Calculate cost price of the project

- Close project

### Finance Implications

Materials that are issued and the hours booked for the completed production order will trigger Integration transaction in Finance.

#### Entry will be as follows

WIP –PCS a/c Dr.

To Raw material

COGS a/c Dr.

To WIP-PCS

### Note

Opening WIP for this project as on 30th of Sep. will have to be reversed as the project is closed.

### Entry will be as follows

COGS a/c Dr.

To WIP-PCS