Care to be taken when Finance link is switched ON.

## Presumptions:

- Integration set up is completely ready and tested.

- Logistic data & Finance data as on 30th Sep. are in sync.

Guidelines:

- Run “Process Delivered Sales order” session for all the dispatches effecting between 1st of Oct. and 17th of Oct before the link is turned on.. This is required because unless we run this session for all the said dispatches we will not be able to set the finance link to “Yes” in “Maintain Finance Integration Parameters” (tdsls6100m000).

- Transactions required to built up the cost (i.e. issue of dummy materials & processing of dummy hours) for all the open production orders as on 30th Sept. needs to be effected before the Finance link is switched ON.

- It is recommended that all the manual entries for the following is passed in the sequence mentioned below, before the link is switched ON.

- WIP opening balance as on 30th Sep.

Note:

Cost built up in logistic for all the open production order as on 30th Sep. should tie up with the figure reflected in books of accounts.

- Sales effecting between 1st & the 18th of Sep.

Note:

It is to be noted that the transaction type used for passing the sales transactions should have a series same as Excise invoice series defined in the “First Free numbers”. This is required, as the Printing of Excise invoice for the dispatches between 1st & 18th is independent of passing any entry in Finance, as the link is “OFF”. If the series are different, there will be a mismatch between the Excise Invoice No. & Invoice no. generated in Finance.

- COGS for Sales effecting between 1st & the 18th of Sep.

## The Finance link in the following sessions must be set to “YES”

- Maintain Finance Integration Parameters (tdpur6100m000)

- Maintain Finance Integration Parameters (tdsls6100m000)

- Maintain INV Parameters (tdinv0100m000)

- Maintain IND Parameters (tdind0100m001)

- Maintain PCS parameters (tipcs0100m000)

- Maintain Integration Parameters (tfgld4510m000)

- Further, the various set ups not made when finance link was off, needs to be made

- In Maintain Sales order type, select the transaction type & the series.